JHG-3A-01-1G OHS&R MANAGEMENT PLAN TEMPLATE

[WORKPLACE/PROJECT] OHS&R MANAGEMENT PLAN

DOCUMENT No:  [INSERT]

[DESIGN & CONSTRUCTION OR REMOVE]

OF

[INSERT NAME OF PROJECT]

FOR

[INSERT CLIENT NAME OR REMOVE]

CONTRACT No:  [INSERT OR REMOVE]

JH JOB No:  [INSERT OR REMOVE]

| Rev | Date | Prepared by | Reviewed by | Approved by | Remarks |
| --- | --- | --- | --- | --- | --- |
| 0 |  |  |  |  |  |

This Plan is the property of John Holland and must not be copied, distributed or used without the written consent of the John Holland.

1	INTRODUCTION	4

1.1	Purpose and Application	4

1.1.1	Overview of This Workplace OHS&R Management Plan	4

1.1.2	How to Use This [Workplace/Project] OHS&R Management Plan	6

1.1.3	Definitions & Abbreviations	7

1.2	Policy & Objectives	8

1.2.1	OH&S Policy Statement	8

1.2.2	OHS&R Objectives	9

1.3	Overview	9

1.4	Key [Workplace/Project] Hazards/Issues	10

1.5	OHS&R Targets	11

2	MANAGEMENT APPROACH	12

2.1	Management Structure	12

2.2	Audit and Inspection	14

3	PROCESS MANAGEMENT	15

3.1	Planning/Programming & Risk Management	15

3.1.1	[Workplace/Project] Facilities & Amenities	16

3.1.2	Materials Control & Hazardous Substances/Dangerous Goods	16

3.1.3	Plant & Equipment Control	17

3.1.4	Fatigue Management & Fitness for Work	17

3.1.5	Service Isolation	18

3.1.6	Personal Protective Equipment (PPE)	18

3.1.7	Public Safety	19

3.1.8	Traffic Management	19

3.1.9	Confined Space Requirements	20

3.1.10	Work at Heights	20

3.1.11	Manual Handling	21

3.1.12	Hot Work	22

3.1.13	Inspection, Testing and Surveillance	23

3.1.14	Excavation & Trenching	23

3.1.15	Working On or Near Water	24

3.1.16	Noise Management	24

3.2	Design Safety	25

3.3	Subcontracting	26

3.4	Purchasing	27

3.5	Construction / Ongoing Activities & Delivery	28

3.6	Commissioning & Handover	28

4	OHS&R Support processes	29

4.1	Emergency Preparedness & Fire Prevention	29

4.2	Incident Management	30

4.3	Management of Change	31

4.4	Training & Induction	31

4.5	Health Surveillance	32

4.6	Document Control & Records Management	33

4.7	Health & Safety Management Arrangements (HSMAs) - Consultation	34

4.7.1	OHS Issue Resolution Processes	35

4.7.2	Communication	35

4.8	Workers’ Compensation Determination of Liability	36

4.9	Injured Worker Entitlements	36

4.10	Early Intervention & Rehabilitation	37

4.11	Case Management	37

5	APPENDICES	38

Appendix 1	Responsibility & Accountability Matrix	38

Appendix 2	Workplace Risk Assessment	38

Appendix 3	[Workplace/Project] Organisation Chart	38

Appendix 4	Sample Workplace OHS&R Management Plan Audit Schedule Matrix	38

Appendix 5	OHS&R Training Matrix	38

Appendix 6	Health & Safety Management Arrangements (HSMAs)	38

Appendix 7	OHS&R Inspection & Test Schedule Matrix	38

Appendix 8	Comcare OHS Audit Tool (NAT) & AS 4801 Audit Criteria vs. Plan	38

Appendix 9	JHG HSE Guidance Notes (JHG-HSE-GN) Listing	38

# INTRODUCTION

## Purpose and Application

### 1.1.1	Overview of This Workplace OHS&R Management Plan

| Reference Doc No. | Reference Title |
| --- | --- |
| JHG-0-003 | OHS&R Management System Manual |

This document outlines the system elements used within John Holland for the implementation and execution of the OHS&R Management System (OHSMS) for [insert [Workplace/Project] name]. The OHSMS is an integral part of the John Holland Information Management System (IMS).

The [Workplace/Project] OHS&R Management Plan in conjunction with John Holland OHS&R Management Manual and OHS&R Process Procedures and shall form the OHSMS for this [Workplace/Project].

This [Workplace/Project] OHS&R Management Plan addresses key identified risk associated with works at this workplace, Comcare legislative and requirements of the Contract, and provides guidance in a suitable framework to facilitate the successful implementation of OHS&R management practices, the aims of which are to ensure the achievement and monitoring of uniform OHS&R management standards at [Insert Workplace/Project name].

The [Workplace/Project] OHS&R Management Plan follows the principles of JHG-0-003 ‘OHS&R Management System Manual’ and follows the business processes as they apply to this [Workplace/Project].   These processes as relevant to this [Workplace/Project] include:

- Execution of Works

      - Planning, Programming & Risk Management

      - Design

      - Subcontracting

      - Purchasing

      - Construction/Ongoing Activities & Delivery

        - Refer to Plan relevant activities

      - Commissioning and Handover

- OHS&R Support Process

      - Emergency Preparedness

      - Incident Management

      - Management of Change

      - Training and Induction

      - Health Surveillance

      - Document Control and Record Managements

      - Health and Safety Management Arrangements  (HSMA)

- Designated Work Groups (DWG)

- Health and Safety Representatives (HSR)

- Health and Safety Committees (HSC)

      - Workers’ Compensation Determination of Liability

      - Injured Worker Entitlements

      - Claims & Rehabilitation File Administration

      - Early Intervention & Rehabilitation

      - Case Management

The [Workplace/Project] OHS&R Management Plan also compliments the Project Management Plan (PMP), Environmental Management Plan (EMP) and the Quality Management Plan (QMP).   These plans provided the framework for the conduct of activities at the workplace.

OHS&R DOCUMENTATION RELATIONSHIP

OHS&R Management System Manual (JHG-0-003)

[Workplace/Project] OHS&R Management Plan

JHG OHS&R Procedures & Guidance Notes

OHS&R Audit Tool

Due Diligence Cycle

Project Management Plan (PMP)

Quality Management Plan (QMP)

Environmental Management Plan (EMP)

### 1.1.2	How to Use This [Workplace/Project] OHS&R Management Plan

| Reference Doc No. | Reference Title |
| --- | --- |
| JHG-0-003 | OHS&R Management System Manual |
| As appropriate As appropriate JHG-HSE-GN JHG-3-021-0 | John Holland Group Procedures/Forms/Attachments Region Procedures/Forms/Attachments John Holland Group Health, Safety & Environmental (HSE) Guidance Notes Auditing Procedure |

This [Workplace/Project] OHS&R Management Plan is formatted as follows:

Introduction

Activity Overview

- Overview of Workplace OHS&R Management Plan

- Brief description of activity requirements - Detailed procedure/guidance note reference titles.

Matrix Activity Detail

- Related activity references - Activity guidance

Appendices Guidance Material

- Responsibility & Accountabilities (who, when, how often), WRA, Org Structure, Training Requirements, Audit Schedule, HSMAs, OHS&R Inspection & Test Schedule, JHG-HSE Guidance Notes Reference Listing, Comcare/AS4801 Cross reference.

Audit for Plan Compliance

- Use JHG-3F-21G OHS&R Audit Tool to verify compliance and the effectiveness of this plan

The [Workplace/Project] OHS&R Management Plan Audit Schedule Matrix at Appendix 4 follows the conventions of the Group OHS&R Audit Tool and provides the mechanism for ensuring that this Plan is regularly checked to ensure compliance.

The core function of this Plan is to provide guidance to employees in the conduct and compliance of health and safety requirements in the workplace.   It is not the intention of the Plan to repeat guidance as provide in individual references.

John Holland Group (JHG) procedures and Health, Safety and Environmental Guidance Notes (JH-HSE-GN) provide detail guidance on health and safety requirements workplace activities.   These documents also include Commonwealth and State/Territory legislative references.

Appendix 1 provides specific Responsibilities and Accountability for the conduct of the health and safety activities.

### 1.1.3	Definitions & Abbreviations

Act	(Comcare) Occupational Health & Safety Act 1991

AWI	Alternative Work Injury

CAR	Corrective Action Report

Class 1, 2 & 3	JH incident classification system (refer JHG-3-107-1)

DWG	Designated Work Group

DHSR	Deputy Health & Safety Representative

EI	Early Intervention

Employees	In the context of John Holland controlled workplaces, employees refers to John Holland employees, subcontractors and any person engaged to participate in work activities at the workplace.

HSC	Health & Safety Committee

HSE	Health, Safety and Environment

HSMA	(Comcare) Health and Safety Management Arrangements

HSR	Health & Safety Representative

IMS	(John Holland) Information Management System (Lotus Notes)

IN	(Comcare) Improvement Notice

ITP	Inspection Testing Plan

JHG	John Holland Group

JHG-GN-HSE	John Holland Group – Guidance Note – Health, Safety and Environment

LTI	Lost Time Injury

LTIFR	Lost Time Injury Frequency Rate (Class 1 & 2 LTIs)                      (refer JHG-3-026-1)

MTI	Medical Treatment Injury

OHS	Occupational Health & Safety

OHS&R	Occupational Health & Safety and Rehabilitation

MSDS	Material Safety Data Sheet

PHA	Plant Hazard Assessment

PIN	(Comcare) Provisional Improvement Notice

PN	(Comcare) Prohibition Notice

PPE	Personal Protective Equipment

RTW	Return to Work

SECTION 36	(Comcare) A legally binding assessment of an employee’s ability to participate in any form of rehabilitation, including a return to work plan

SECTION 37	(Comcare) Is a legally binding program for an employee which provides details of their return to work plan.

SWMS	Safe Work Method Statement

TRIFR	Total Reportable Injury Frequency Rate (MTI, AWI, LTI incidents) (refer JHG-3-026-1)

WC	Workers Compensation

WRA	Workplace Risk Assessment

## Policy & Objectives

### 1.2.1	OH&S Policy Statement

.

### 1.2.2	OHS&R Objectives

The key safety objectives for this [Workplace/Project] are:

| Reference Doc No. | Reference Title |
| --- | --- |
| JHG-1-010 JHG-HSE-GN-101 | OHS&R Planning HSE Objectives and Targets |

The OHS&R objectives for this [Workplace/Project] are:

-	[Insert other agreed OHS&R Objectives – Refer to JHG-HSE-GN-101]

- 	[Example: To establish the specific procedures required for the [Workplace/Project] OHS&R management system.]

- 	[Example: To provide a consistent and uniform approach which assures that the required standards and OHS&R legislation are attained and maintained for the [Workplace/Project] works.]

- 	[Example: To outline the actions to be carried out during the supply, manufacture, construction, installation and testing of the works, while ensuring acceptable OHS&R standards are maintained.]

- 	[Example: To ensure that client's standards, specifications and anticipated OHS&R legislative requirements are consistently and uniformly achieved on the project that the client and Statutory Authority are provided with verification that the required OHS&R requirements have been achieved.]

## Overview

1.3.1	Scope of Works at This [Workplace/Project]

| Reference Doc No. | Reference Title |
| --- | --- |
| JHG-1-007 | Project Launch |

The scope of works conducted at this [Workplace/Project] includes:

- [Insert brief bullet point statement as to the nature of works at this workplace]

- [Example:  This [Workplace/Project] includes the construction of ten office and utilities complex buildings to the client specifications.]

- [Example:  This [Workplace/Project] also includes the civil construction of road works to service these building structures.]

1.3.2	Legal Requirements and Practical Guidance

| Reference Doc No. | Reference Title |
| --- | --- |
| JHG-3-008-1 ‘Act’ Nil Nil [Insert] | Key Statutory Obligation on Employers by State/Territory Commonwealth OH&S Act 1991 Commonwealth OH&S (Safety Arrangements) Regulations 1991 Commonwealth OH&S (Safety Standards) Regulations 1994 [Insert appropriate State/Territory OHS Act/Regulations] |

John Holland is bound by the Commonwealth OH&S Act 1991 and other Legislative requirements to provide a safe working environment for all employees on their sites, including subcontractors.

The Commonwealth OH&S (Safety Arrangements) Regulations 1991 and Commonwealth OH&S (Safety Standards) Regulations 1994 set out the mandatory responsibilities and obligations associated with the OHS Act and provide specific guidance relating to Health and Safety Management Arrangements and the Identification, Risk Assessment and Control of Workplace Hazards respectively.

The Approved Commonwealth Codes of Practice provide practical guidance and advice on how to achieve the standard required by the Act and Regulations.

Commonwealth Legislation and other guidance material can be accessed from the John Holland Intranet under the Safety Subsite and/or directly from the Comcare Website (www.comcare.gov.au).

Whilst John Holland is bound by Commonwealth legislation to ensure the health and safety of all persons to the workplace, Subcontractor employees engaged by John Holland are legally bound at this [Workplace/Project] by the [Insert relevant State legislation].

The [Workplace/Project] OHS&R Management Plan and other relevant references will comply with both Commonwealth and State forms of legislation to ensure the health and safety of John Holland and Subcontractor employees and visitors to the [Workplace/Project].

## Key [Workplace/Project] Hazards/Issues

| Reference Doc No. | Reference Title |
| --- | --- |
| JHG-2-030-2 JHG-2-030-3 | Workplace Hazard Identification and Inspection Managing Safety, Quality and Environmental Risks |

Key hazards which this [Workplace/Project] OHS&R Management Plan (and other supporting OHS&R guidance) addresses include:

- [Insert brief bullet point statement as to the key hazard item at this [Workplace/Project]]

- [Example: work at height during construction of office and utilities buildings.]

- [Example: work with high voltage electrical supplies during commissioning phases.]

- [Example: the possibility of contact with underground services during excavation works.]

The Workplace Risk Assessment (WRA) at Appendix 2 to this plan provides a full overview of the hazards, their risks and ranking, and the control measures taken to eliminate or reduce the likelihood of harm to persons, property or the environment from the works undertaken at this workplace.

## OHS&R Targets

| Reference Doc No. | Reference Title |
| --- | --- |
| JHG-1-010 JHG-HSE-GN-101 | OHS&R Planning HSE Objectives and Targets |

The lag or negative OHS&R targets for this [Workplace/Project] are:

- Group LTIFR Target:        [Insert]	- Workplace LTIFR Target: [Insert]

- Group TRIFR Target:       [Insert]	- Workplace TRIFR Target: [Insert]

- 	[Insert other agreed OHS&R Targets – Refer to JHG-HSE-GN-101]

- 	[Example:  All persons to this [Workplace/Project] will receive a relevant Site Induction before commencing work]

- 	[Example:  All incidents with the potential to cause injury or harm to personnel will be reported, investigated and followed up.]

- 	[Example:  All [Workplace/Project] Management staff will conduct one Site Inspection per month.]

The lead or positive OHS&R targets for this [Workplace/Project] are:

      - [Insert]

      - [Example: OHS&R audits will be conducted in accordance with Appendix 4 Schedule of this Plan]

      - [Example:  [Insert no] [Workplace/Project] will be conducted each week..

      - [Example:  All hazard observations or improvement opportunities will be closed out in accordance the allocated action requirement and time frame.

      - [Example: Ten JHG-2F-30-3E SWMS Audit Form audits will be conducted each week.

# MANAGEMENT APPROACH

## Management Structure

2.1.1	Structure & Responsibilities

| Reference Doc No. | Reference Title |
| --- | --- |
| JHG-3-002-0 Appendix 3 | Organisation and Resources [Workplace/Project] Organisation Structure Chart |

The following Organisation Structure exists for this [Workplace/Project]:

| Position Title | Brief Description of Position Activities |
| --- | --- |
| Bid Manager / Estimator | The Bid Manager / Estimator is responsible for ensuring that all safety related matters within any tender are considered and resources appropriately allowed for in accordance with Group procedure JHG-1-005-0 - Risk Management. |
| Contract Administrator | The contract administrator is responsible for ensuring that the schedule of safety requirements particular to the package being let are incorporated in accordance with the requirements of the Occupational Health & Safety Management Plan and Group procedure JHG-2-004-1 - Letting of Consultant, Subcontractors and Supply Packages. |
| Employees | Employees are responsible for ensuring that they following the requirements of this Plan where Roles and Responsibilities have been assigned, and they conduct those activities in accordance with any instruction, training or Supervisor directions. |
| Engineer | The Project Engineer is responsible for ensuring OHS&R is incorporated into all design functions; possessing a sound knowledge of the Occupational Health and Safety Management Plan and Procedures; and participating in relevant OHS&R meetings and programs. |
| Health & Safety Committee (HSC) | Health and Safety Committee (HSC) is responsible for undertaking duties assigned under relevant Legislation; possessing a sound knowledge of the Workplace OHS&R Management Plan and Procedures; participating in OHS&R meetings and programs; stimulating a high level of OHS&R awareness at all times. |
| Health & Safety Representative (HSR) or Deputy Health & Safety Representative (DHSR) | Health & Safety Representative (HSR) and/or the Deputy Health and Safety Representative (DHSR) are elected by members of their Designated Work Group (DWG) to act on their behalf for matters relating to health and safety issues within their DWG. |
| HR Coordinator | The HR Coordinator is responsible for ensuring that prior to employment potential employee’s qualification are checked and verified and that preplacement and in-employment medical checks are carried out to ensure the employee is capable of carrying out the inherent requirement of the position that they hold in accordance with Group procedures contained in Volume 3. |
| Leading Hand | The leading hand is responsible for the implementation of the specific requirements of the Workplace OHS&R Management Plan that applies to the work being undertaken. The leading hand reports to the supervisor. |
| Plant & Equipment Operator | Plant and Equipment Operators are responsible for ensure that plant pre-use checks are verified correct and appropriate log books or checklists completed prior to using the plant for the first time during the activity and that plant be operate in accordance with any training, supervisor or instruction. |
| Precontracts Manager | The Precontracts Manager is responsible for ensuring that all safety related matters within contracts are considered and resources appropriately allowed for in accordance with Group procedure JHG-1-005-0 - Risk Management. |
| Project Administrator | The Project Administrator will work under the direction of the Project Manager and will be responsible for the day-to-day administration activities of the Workplace. |
| Project Manager/Director | The Project Manager has overall authority in the determination of all matters affecting the implementation and operation of the project. The Project Manager reports to the Operations/Construction Manager. |
| Safety Advisor, Coordinator or Safety Manager | The Safety Advisor, Coordinator or Safety Manager is responsible for assisting the Project Manager to implement the Workplace OHS&R Management Plan. The Project Safety Coordinator or Advisor has functional reporting access to the Regional Safety or Specialist Business Unit Safety manager and a line reporting function to the Project Manager. |
| Superintendent / Site Manager | The Superintendent/ Site Manager has overall responsibility for operational issues at the workplace and is responsible for the implementation of relevant parts of Workplace OHS&R Management Plan. The Superintendent / Site Manager reports to the Project Manager. |
| Supervisor | The Supervisor is responsible for the implementation of Workplace OHS&R Management Plan. The Supervisor reports to the Project Manager. |

The [Workplace/Project] Organisation Structure Chart is contained at Appendix 3.   This chart is a controlled document and reflects the reporting structure within this workplace.   The Chart will be posted in prominent and appropriate [Workplace/Project] locations.

2.1.2	Responsibility & Accountability Matrix

| Reference Doc No. | Reference Title |
| --- | --- |
| JHG-0-003 JHG-HSE-GN-001 Appendix 1 | OHS&R Management Manual Responsibility and Authority Responsibility & Accountability Matrix |

The Responsibility & Accountability Matrix at Appendix 1 to this Plan translates action requirements which must be completed by the responsible incumbent in accordance with minimum task timing.

Specific action requirements can also be found at the plan paragraph reference location and all relevant JHG OHS&R procedures.   Note that these responsibilities and accountabilities are cross referenced and align to JHG-0-003 ‘OHS&R Management Manual’ activities.

## Audit and Inspection

| Reference Doc No. | Reference Title |
| --- | --- |
| JHG-3-021-0 JHG-2-034 JHG-2-030-2 JHG-GN-HSE-004 JHG-GN-HSE-005 JHG-GN-HSE-116 Appendix 1 Appendix 4 | Auditing Non Conformance & Corrective Action Workplace Hazard Identification and Inspection HSE Audits Responsibility & Accountability Matrix Workplace Inspections Responsibility & Accountability Matrix Sample [Workplace/Project] OHS&R Management Plan Audit Schedule Matrix |

Planning and auditing of OHS&R practices and control measures shall be performed as detailed in procedure JHG-3-021-0 ‘Auditing’. The [Workplace/Project] Management Team shall establish an internal audit plan showing the audit/inspection frequency and the areas or sections (John Holland or subcontractors) to be audited and/or inspected.   The audit plan will be documented at Appendix 4 of this plan.

Audits will include:

- Formal audits in accordance with Appendix 4 of this Plan

- Audit by external authorities (eg, Comcare, OFSC, AS4801 OHSMS, Client and other authority OHS&R Compliance auditors).

- Subcontractor Audits

- SWMS Audits

[Workplace/Project] Inspections and Observations will also be conducted [Insert frequency] to ensure the ongoing adequacy of the Plan and the activities undertaken at the [Workplace/Project].   [Workplace/Project] inspections should be conducted by all line management with the assistance of employees (particularly HSR and/or DHSR) and members of the Health and Safety Committee (HSC).   JHG-2-030-2 ‘Workplace Hazard Identification and Inspection’ provides guidance to employees for inspection requirements.

Noncompliance’s identified as a result of verification, testing, audits or inspections shall be documented in a JHG-2F-34A ‘Noncompliance Report’ form and corrective action taken as specified in JHG-2-034 ‘Non-conformance & Corrective Action’ procedure.

Where a deficiency or potential risks to health is identified with the activities of a subcontractor, formal correspondence (in addition to immediate verbal advice) requesting immediate action to be taken shall be issued to subcontractor.

All corrective actions taken shall be entered in the JHG Incident and Claims Management Database (Figtree) and be verified, closed off and followed up.

# PROCESS MANAGEMENT

## 3.1	Planning/Programming & Risk Management

| Reference Doc No. | Reference Title |
| --- | --- |
| JHG-1-005-0 JHG-1-008 JHG-1-010 JHG-2-030-3 JHG-HSE-GN-010 JHG-HSE-GN-028 | Risk Management Planning and Programming OHS&R Planning Managing Safety Quality and Environmental Risks HSE Business Plans Hazard and Risk Management |
| Appendix 2 | Workplace Risk Assessment (WRA) |

Planning and Programming for this [Workplace/Project] occurs at both the tender through to all construction phases of the works.  Planning and Programming aims to maximise the efficiency and minimise the cost of the entire design and construction process and finish the [Workplace/Project] within the required contract completion date or some other date as dictated by the [Workplace/Project] circumstances.   This will be implemented with the health and safety of employees foremost in the [Workplace/Project] outcomes.

To achieve this, the [Workplace/Project] will develop, implement and consult in Risk Management activities.   These will include WRAs, PHAs, SWMS’s and Safe Systems of Work in order to identify and assess the OH&S hazards and risks involved in the total scope of works.

These Risk Management process will also identify specific tasks and situations which will require dedicated risk assessment and control activities.

This [Workplace/Project] OHS&R Management Plan will be reflective of those hazards and risks.  The WRA for this [Workplace/Project] is located at Appendix 2.

Further guidance on Planning, Programming and Risk Management can be found in JHG-1-008 ‘Planning and Programming’, JHG-1-010 OHS&R ‘Planning’ and JHG-2-030-3 ‘Managing Safety, Quality and Environmental Risks’.

### 3.1.1	[Workplace/Project] Facilities & Amenities

| Reference Doc No. | Reference Title |
| --- | --- |
| JHG-HSE-GN-080 | Workplace Amenities |

Management shall provide [Workplace/Project] personnel with adequate workplace facilities commensurate with the [Workplace/Project] requirements.   These requirements might include (but not limited to) dining and change rooms, washing facilities, lavatories, drinking water fountains, lockers and access/egress arrangements.

Employees will ensure that these facilities are used appropriately and report any defects or hazards to their Supervisor.   Inspections will be conducted in accordance with Appendix 1 to ensure that these facilities remain adequate.

### 3.1.2	Materials Control & Hazardous Substances/Dangerous Goods

| Reference Doc No. | Reference Title |
| --- | --- |
| JHG-2-006 | Materials Control |
| JHG-HSE-GN-024 JHG-HSE-GN-086 JHG-HSE-GN-087 JHG-HSE-GN-122 Appendix 2 | Hazardous Substances and Dangerous Goods Harmful Fibres and Dusts Limits on Exposure Carcinogenic Substances Workplace Risk Assessment (WRA) |

John Holland or client supplied hazardous substance/dangerous goods items received at the [Workplace/Project] are to be inspected, handled, stored and controlled in accordance with JHG-2-006 ‘Materials Control’.

The procurement of hazardous substances/dangerous goods should include measures that ensure non hazardous substances/non dangerous goods always be sought in the first instance where it is practical to do so.

John Holland will ensure that all hazardous substances/dangerous goods received at the workplace are documented on JHG-2F-06H ‘Hazardous Substances Register’ and a copy of the current MSDS (Material Safety Data Sheet) for each Hazardous Substance is maintained and accessible at the [Workplace/Project].

Hazardous substances/dangerous goods must be assessed and documented in the Appendix 2 WRA.   Specific hazards associated with the use, handling, storage or disposal of hazardous substances/dangerous goods must be included in the Safe Work Method Statement (SWMS) for the activity in which they are concerned.  This information must be conveyed to those employees that handle or use those materials.

### 3.1.3	Plant & Equipment Control

| Reference Doc No. | Reference Title |
| --- | --- |
| JHG-2-020-1 JHG-HSE-GN-057 Appendix 2 | Plant and Equipment HSE Aspects of Plant and Machinery Workplace Risk Assessment (WRA) |

The correct selection, operation, maintenance and administration of plant can have a very significant effect on safety, productivity and profitability of the project.

The purchase of Plant, Comcare/State license notification requirements, use, maintenance and disposal of plant will be managed in accordance with JHG-2-020-1 ‘Plant and Equipment’ procedural requirements.

Management and Supervision must ensure that appropriate Plant Hazard Assessments (PHAs), Plant Pre Use checks, operational Plant use SWMS are conducted before the Plant is used and employees deemed to be competent to operate the item of plant.  This will include measure taken beyond simple verification of Plant competency tickets/certificates (refer to JHG-2F-20-1D).

Plant log books are the responsibility of the Plant Operator and checks must be conducted to determine the plant condition has been assessed prior to ongoing use.  Verification of these requirements will be audited in accordance with Appendix 4.

### 3.1.4	Fatigue Management & Fitness for Work

| Reference Doc No. | Reference Title |
| --- | --- |
| JHG-HSE-GN-049 JHG-HSE-GN-091 [Insert Ref No.] Appendix 2 | HSE Aspect for Road Vehicles Working Hours [Insert Fatigue Management Plan title if applicable] Workplace Risk Assessment (WRA) |

Fatigue Management is a shared responsibility between management and workers as it involves factors both inside and outside of work environment.

Management is responsible for using a risk management approach to manage fatigue.   The Workplace Risk Assessment (WRA) at Appendix 2 will list the workplace activities where fatigue might pose hazards to employees in the workplace.   Where fatigue is a potential hazard due to the work conditions and/or impacts on employee rest time away from work, Management shall produce a Fatigue Management Plan to reduce or mitigate the likelihood of fatigue.

Fitness for work means that individuals are in a state (mentally, emotionally and physically) that enables them to perform their assigned tasks competently and in a manner which does not threaten the safety or health of themselves or others.  Primary determination of ‘fitness for work’ is based on the opinion of the manager or supervisor.

It is the responsibility of John Holland workers to ensure that they make appropriate use of their rest days and are fit for duty on rostered shifts.

### 3.1.5	Service Isolation

| Reference Doc No. | Reference Title |
| --- | --- |
| JHG-2-040-1 JHG-HSE-GN-037 JHG-HSE-GN-038 JHG-HSE-GN-062 Appendix 2 | Isolation Physical Isolation Electrical Isolation Electrical Safety WRA |

John Holland Workplaces must ensure that processes are in place for the effective isolation of plant and equipment from hazards prior to work being carried out.

This includes isolation from energy sources or from hazardous materials.  JHG-2-040-1 ‘Isolation’ provides guidance to John Holland Workplaces on how to meet their responsibilities.   The requirements specified include the use of a JHG-2F-040-1A ‘Isolation Permit’ and appropriate lock out / tag out devices to ensure the effectiveness of these isolation techniques.   JHG-2A-040-1A ‘Isolation Audit Tool’ provides the means to determine the effectiveness of these processes.

Employees must be adequately trained in these techniques and all employees will have exposure to these requirements through the Site Induction training.

### 3.1.6	Personal Protective Equipment (PPE)

| Reference Doc No. | Reference Title |
| --- | --- |
| JHG-HSE-GN-052 Appendix 2 As appropriate | PPE Workplace Risk Assessments (WRA) Individual Safe Work Method Statements (SWSM) |

Personal Protective Equipment (PPE) shall be used to protect individuals from actual or potential health and safety risks where the hazard can not be eliminate and/or engineered out.

PPE can include eye protection (normal safety glasses, prescription glasses, face shields etc), hand protection, headwear, face shields, footwear, breathing equipment, hearing protection, full body protection (aprons, welding jackets, snoods, and gauntlets), high visibility clothing, respirators and sun protection materials.

John Holland will be responsible for the selection, introduction, maintenance, training and use of PPE for John Holland employees.  Subcontractor management will responsible for the provision of their PPE in accordance with the contract provisions.

John Holland and Subcontractor employees (including visitors to the [Workplace/Project]) will be introduced to basic PPE requirements through the Site Induction program and through other training regimes (e.g., Area Specific Inductions, Toolbox Talk, specialized training etc).

The selection of PPE will be determined by a risk assessment and through manufacturer or supplier material and documentation.   Worn, faded or PPE which is damage must be discarded and suitably replaced.

### 3.1.7	Public Safety

| Reference Doc No. | Reference Title |
| --- | --- |
| JHG-2-012 JHG-HSE-GN-025 JHG-HSE-GN-033 ‘Act’ Appendix 2 | Project Public Relations Visitors Security Commonwealth OH&S Act 1991 Workplace Risk Assessment (WRA) |

The Commonwealth OH&S Act 1991 specifies an employer’s responsibility to safe guard the public’s safety whilst within the vicinity of the [Workplace/Project].

John Holland will ensure that the public’s safety is considered in planning before engaging in activities that may pose a threat to the public.  JHG-2-012 ‘Project Public Relations’ provides guidance for dealing with the public and JHG-HSE-GN-025 ‘Visitors’ and JHG-HSE-GN-033 ‘Security’ provides guidance for ensuring the safety and security of persons to the [Workplace/Project].

### 3.1.8	Traffic Management

| Reference Doc No. | Reference Title |
| --- | --- |
| JHG-2-030-3 JHG-2-040-2 JHG-HSE-GN-107 JHG-HSE-GN-135 Insert Ref No. Appendix 2 | Managing Safety, Quality and Environmental Risks Safe Use of Mobile Phones or Electronic Devices in the Workplace Work on Roads Site Traffic Management Insert Traffic Management Plan title if applicable Workplace Risk Assessment (WRA) |

External Vehicles and Mobile Plant on site pose a considerable threat to the health and safety employees working at the facility and the plant itself through impact or collision.

John Holland will identify, assess and control risks associated with external and internal traffic conditions.  Where required, a dedicated Traffic Control Management Plan shall be established in accordance with any potential traffic risks.

Note that the use of mobile phones or electronic equipment in or near plant whilst being operated and/or underway, or in the proximity to mobile plant is not permitted at John Holland workplaces unless specified by [Workplace/Project] management.

Construction Mobile Plant will have appropriate warning devices fitted.   The speed limit for this site is [Insert speed limit].

Site traffic signage shall be located in accordance with AS 1742.3 Manual of uniform traffic control devices: Part 3 – Traffic control devices for works on roads.

Arrangement relating to traffic management for the [Workplace/Project] shall be introduced to employees, subcontractors and visitors prior to being permitted access to the [Workplace/Project].

### 3.1.9	Confined Space Requirements

| Reference Doc No. | Reference Title |
| --- | --- |
| JHG-2-030-3 JHG-HSE-GN-040 [Insert Ref No.] Appendix 2 | Managing Safety, Quality and Environmental Risks Entry into Confined Spaces [Insert Emergency Response Plan title if applicable] Workplace Risk Assessment (WRA) |

[Remove this section if not applicable]

John Holland is responsible to identify, assess and control the risks associated with Confined Space entry. These risks are to be documented in the form of a Confined Space Risk Assessment and shall detail the reason determining the space to be deemed a Confined Space.

Confined Spaces are to be clearly identified and labelled and have a completed Rescue Plan in place in the event of an emergency. The continuous monitoring of the atmospheric conditions of a confined space must be undertaken where the presence of potentially harmful contaminants might occur.   The most effective form of communication will be determined when conducting a risk assessment for the confined space.

John Holland or subcontractor personnel undertaking Confined Space activities must have undertaken an accredited training program, be trained in the use of equipment and material, and have completed a Safe Work Method Statement (SWMS) for the activity prior to entry. A Confined Space Entry Permit with results of Atmospheric monitoring should also be completed.

Guidance relating to Confined Spaces can be found in JHG-HSE-GN-040 Entry into Confined Spaces.

### 3.1.10	Work at Heights

| Reference Doc No. | Reference Title |
| --- | --- |
| JHG-HSE-GN-042 JHG-2-030-3 [Insert Ref No.] Appendix 2 | Working at Heights Managing Safety, Quality and Environmental Risks [Insert Emergency Response Plan title if applicable] Workplace Risk Assessment (WRA) |

[Remove this section if not applicable]

John Holland is responsible to identify, assess and control the risks associated with all work at height.  Management will ensure that Industrial Fall Arrest Equipment (IFAS) Inspection regimes are in place and audited periodically in accordance with Appendix 4.

When determining the appropriate hazard controls for work at height, the following hierarchy of controls shall be applied:

- Work on components at ground level and transport material on completion.

- Provide a safe work platform around the area (e.g., scaffold, elevated work platform, man  box/cage)

- IFAS (travel restraint before fall restraint), drop nets.

John Holland or Subcontractor employees undertaking work at height must have undertaken training in Height Safety Awareness and in the Safe Use of IFAS prior to commencing work.  All work involving the use of Fall Arrest Equipment must be accompanied by a SWMS.

A Rescue at Height Plan will be established for the [Workplace/Project] and be included in the Workplace Emergency Response Plan.  Appropriate employees will be trained and deemed competent to undertake such a rescue if necessary.

Where there is no reasonable alternative to working from a safe platform, a ladder may be used in certain circumstances.  Ladders must be secured against movement and be supported from a firm, level, and non-slip surface.   Three points of contact must be maintained at all times.

Under no circumstance is a ladder to be used on an erected safe work platform where the ladder extends above the guard rail or secure area.

### 3.1.11	Manual Handling

| Reference Doc No. | Reference Title |
| --- | --- |
| JHG-HSE-GN-085 JHG-2-030-3 Appendix 2 | Manual Handling Managing Safety, Quality and Environmental Risks Workplace Risk Assessment (WRA) |

John Holland is responsible to identify, assess and control the risks associated with activities in which manual handling tasks may present a risk to health and safety.  These risks are to be documented on the SWMS.

Manual handling can be defined as any task requiring the use of physical exertion by a person, including lifting, lowering, carrying, pushing, pulling or restraining.

Hazardous Manual Handling involves repetitive or sustained application of force, repetitive or sustained awkward posture, repetitive or sustained movement, application of high force, exposure to sustained vibration; or manual handling of live persons or animals; or manual handling of unstable or unbalanced loads or loads which are difficult to grasp or hold.

Manual handling control measures should include:

Task modification

Workstation layout modification

Mechanical handling equipment

Training of personnel in manual handling techniques

Swaps or rotation of employees, etc

When assessing a task for manual handing hazards and risks and developing controls to prevent injury or illness, it is not sufficient enough to mention generic statements on the SWMS which indicates ‘ensure correct lifting techniques’ or ‘obtain assistance where appropriate’.   This provides little advice or instruction to employees on what to look for or how to conduct the activity safely.

Instructions must be specific as to exactly what materials pose the hazard and exactly what control measures are necessary (e.g., 5 metre length of ducting is awkward to handle and may pose a manual handling hazard – ducting is to be lifted by two persons).

The SWMS shall be reviewed to determine its adequacy should any employee be injured as a result of undertaking works in accordance with the SWMS activity.

### 3.1.12	Hot Work

| Reference Doc No. | Reference Title |
| --- | --- |
| JHG-HSE-GN-041 [Insert Ref No.] Appendix 2 | Hot Work [Insert Emergency Response Plan title if applicable] Workplace Risk Assessment |

[Remove this section if not applicable]

Hot work includes any of the following work activities:

- All forms of welding

- Oxy acetylene cutting

- Grinding or cutting using abrasive tools

Persons undertaking hot work must undertake a SWMS prior to the activity being conducted.   The person conducting hot work may be required to be accompanied by an assistant whose duties will include fire watcher and monitoring of the work area after the work has been completed.

All potential sources of fuel shall be removed and all hot work activities shall have a suitable fire extinguisher located at an accessible location adjacent to the work.

Hot work in designated high risk areas (other than designated workshops / process areas where appropriate fuel reduction and fire fighting equipment is permanently established) or where hot work is required to be performed in a confined space will require a Hot Work Permit being issued.   JHG-HSE-GN-041 ‘Hot Work’ provides guidance for Hot Work activities.

### 3.1.13	Inspection, Testing and Surveillance

| Reference Doc No. | Reference Title |
| --- | --- |
| JHG-2-030-1 Appendix 7 | Inspection, Testing & Surveillance OHS&R Inspection & Test Schedule Matrix |

[Remove this section if not applicable]

Inspection and Test Plans (ITPs) generated under the project Quality Management Plan shall include OHS&R specific Surveillance and Hold Point to alert and ensure that OHS controls required for particular work activities are implemented and/or provided prior to a work activity proceeding past that point.

Project Safety personnel in consultation with the Project Quality Manager and responsible engineer shall review all ITPs and include the necessary surveillance and/or hold point that are applicable in ITPs developed for work on the project

ITPs shall be developed in accordance with JHG-2-030-1 ‘Inspection, Testing & Surveillance’ provides guidance for ITPs and Appendix 7 of this plan.

### 3.1.14	Excavation & Trenching

| Reference Doc No. | Reference Title |
| --- | --- |
| JHG-HSE-GN-043 Appendix 2 | Excavation and Earthworks Workplace Risk Assessment (WRA) |

[Remove this section if not applicable]

All excavation and trenching operation shall be suitably benched, battered and/or shored to ensure that there are systems in place to prevent / control:

- Falling or dislodgement of earth and rock within the excavation

- Instability of the excavation or adjacent structures

- In-rush of water in to the excavation

- Placement of spoil and materials impacting or falling into the excavation

- Instability due to persons or plant working adjacent to the excavation

Excavation will also have due consideration to the identification and control of hazards from potential underground services.

A SWMS will be completed in consultation with employees prior to any excavation being conducted such that all hazards are identified and control measure implemented.

Note that Comcare does not require notification of excavations but does preserve these requirements under State/Territory legislation.   The following requirements apply for this Project.

[Insert State/Territory notification legislation requirements]

### 3.1.15	Working On or Near Water

| Reference Doc No. | Reference Title |
| --- | --- |
| JHG-HSE-GN-042 JHG-HSE-GN-136 Appendix 2 | Working at Heights Working On or Near Water Workplace Risk Assessment (WRA) |

[Remove this section if not applicable]

The Project Manager shall ensure that a Marine Works (Above and/or On Water) Plan has been developed and implemented which takes into consideration the following issues:

- Planning – all hazards have been identified and assessed by competent personnel (including assessment of environmental conditions) through the use of WRA and SWMS.

- Workplace induction

- Work vessels

- Materials and equipment

- Communication and emergency preparedness

- Personal Protective Equipment

- Environmental requirements and reporting of incidents

- Training and competency requirements

- All personnel involved are competent to perform the particular tasks associated with marine works

- “Permit to work over water” developed and is in place

JHG-HSE-GN-042 ‘Working at Heights’ and JHG-HSE-GN-136 ‘Working on or Near Water’ provides guidance on the conduct of working on or near water.

### 3.1.16	Noise Management

| Reference Doc No. | Reference Title |
| --- | --- |
| JHG-HSE-GN-069 JHG-HSE-GN-092 [Insert Ref No.] Appendix 2 | Environmental Noise Workplace Noise [Insert Noise Management Plan title if applicable] Workplace Risk Assessment (WRA) |

The identification, assessment and control of risks associated with noise in the workplace will be undertaken and documented in Appendix 2.

Approved hearing protection to AS 1270, must be worn at all times where an employee is in a designated mandatory hearing protection area.  Where an employee in carrying out a task that generates noise and exposes the employee to noises > 85dbA, then the appropriate hearing protection will be provided and must be worn by the employee and by any other employee that is effected.

All plant and equipment that exposes an employee to noises > 85dbA is required to have mandatory hearing protection signs displayed.   Noise levels will be determined during the PHA activity.  JHG-SHE-GN-069 ‘Environmental Noise’ and JHG-HSE-GN-092 ‘Workplace Noise’ provide guidance for workplace noise.

## 3.2	Design Safety

| Reference Doc No. | Reference Title |
| --- | --- |
| JHG-2-002-1 JHG-2-002-2 JHG-2-030-3 JHG-2-030-4 JHG-2-014-2 JHG-3-013 JHG-HSE-GN-030 Appendix 2 | Internal Design Management Management of Design Consultants Managing Safety, Quality and Environmental Risk Design Change Project Generated Drawings & Sketches Engagement of Independent Contractors HSE Aspects of Design Workplace Risk Assessment (WRA) |

[Remove this section if not applicable]

John Holland will ensure that the OH&S impacts of design throughout the lifecycle of the works undertaken at the [Workplace/Project] are identified, assessed and reduced to acceptable levels.

Designs are to be developed, verified and document control procedures adopted to ensure that documents and drawings issued for construction or works to be undertaken are consistent with finalised and approved designs and that the safety implications of the design – particularly as it relates to the constructability, is considered and assessed.

Guidance relating to design activities as conducted by John Holland provided in Group Procedure JHG-2-002-1 ‘Internal Design Management’.   Design activities might include processes such as the Construction Hazard Implication Analysis Review (CHAIR), Hazard Operability (HAZOP) and other forms of design hazard and identification review activities.

Where the design is performed by external design consultants, the design shall be managed in accordance with JHG-2-002-2 ‘Management of Design Consultants’.  Safety issues are addressed in design reviews performed by the designers but should be verified by John Holland nominated parties.

All Temporary Works Design shall be performed in accordance with procedure JHG-2-002-3 ‘Temporary Works Design’. The Site Engineer shall ensure that design documentation generated by John Holland or Subcontractors are reviewed and verified appropriately qualified personnel for technical, quality, safety and environment requirements prior to issue.

[Workplace/Project] Management shall monitor the construction of the temporary works to ensure compliance with OHS&R requirements.

## 3.3	Subcontracting

| Reference Doc No. | Reference Title |
| --- | --- |
| JHG-2-008 JHG-1-004-0 JHG-1-004-3 JHG-2-004-1 JHG-2-005-3 JHG-3-006 JHG-3-013 JHG-HSE-GN-022 Nil | Managing Subcontractor Safety Tendering Tendering for Minor Works Letting of Consultant/Subcontracts/Supply Packages Performance Rating of Subcontractors Standard Contract Agreements Engagement of Independent Contractors Contractors National Standard for Construction Work 2005 (refer paragraph 7.32) |

Subcontractors have the expertise and necessary skills to undertake specialised activities.  JHG-2-008 ‘Managing Subcontractor Safety’ provides guidance to John Holland Workplaces in managing subcontractor safety.

John Holland will ensure that subcontractors do not introduce unacceptable risks to the workplace and preference should be given to subcontractors with superior OH&S Management systems and performance. The level of supervision required for a subcontractor should be based upon their subcontractor rating.

Prior to award of a subcontract package, the potential subcontractor shall be evaluated for compliance with OH&S requirements of the contract based on past performance and tender interview. A nominated staff member shall review OHS&R documents submitted by the subcontractor.

The nominated staff member shall document the review and highlight any deficiencies with the subcontractor’s representative. Where a subcontractor is unable to provide John Holland with an acceptable OHS&R management system, the nominated staff member shall ensure that the subcontractor provides a detailed Safe Work Method Statement (SWMS).

The staff member responsible for engaging the subcontractor shall ensure the following is performed in accordance with procedure JHG-2-008 ‘Managing Subcontractor Safety’:

-	Subcontractor details are submitted to John Holland;

- subcontract personnel MUST attend the Site Safety Induction;

- details of subcontract employees received within 2 working days prior to commencement on site.

-	name and position of the subcontractor’s OHS&R representative nominated in writing;

- Subcontractors are included in toolbox meetings and OHS&R Committee meetings;

- Subcontractors OHS&R practices are monitored and audited;

- incidents and incidents involving subcontractors are recorded and reported to John Holland.

Management shall ensure that the performance of the Subcontractor is evaluated (at either the commencement or completion stage of the subcontract) and submitted to the Contracts Administrator for inclusion into the List of Suppliers/Subcontractors.

The Commonwealth OHS Act does not apply to Subcontractor engaged by John Holland, however, all John Holland health and safety processes are written to comply with both Commonwealth and State/Territory legislation requirements.   With respect to Subcontractors, State/Territory legislation will prevail.

## 3.4	Purchasing

| Reference Doc No. | Reference Title |
| --- | --- |
| JHG-2-003 JHG-2-006 JHG-2-013 JHG-2-030-1 JHG-HSE-GN-021 | Procurement Materials Control Health and Safety Management & Consultation Inspection, Testing & Surveillance Arrangements (HSMAs) |

John Holland will ensure that purchased equipment and materials do not introduce inadequately controlled hazards into the workplace. All purchases will be reviewed to identify and assess potential hazards during installation, use, maintenance and/or demolition/removal/disposal activities.

Once identified suitable measures are to be established and implemented to minimise OH&S risks from purchases materials and equipment by applying the hierarchy of controls.  JHG-2-003 ‘Procurement’ provides information and guidance to ensure that appropriate action is taken to eliminate or reduce the likelihood of introducing hazards in the workplace.

Purchase Orders to suppliers must include the standards to which the equipment or material must conform, and a check conducted on recipient of the equipment or material to ensure that it meets the nominated safety requirements.   These requirements might include (but not limited to):

- Australian Standard references

- Requirements for Product Data Sheets or Material Safety Data Sheets (MSDS)

- Engineering Certification

- Manufacturer Standard Operating Procedures or Instructions

- Plant Hazard Assessments

Employee consultation via the Health and Safety Committee (HSC) should be conducted prior to procurement of equipment or materials which may pose a significant hazard to employees.

## 3.5	Construction / Ongoing Activities & Delivery

| Reference Doc No. | Reference Title |
| --- | --- |
| JHG-2-030-3 JHG-2-013 JHG-3-001-1 Appendix 2 | Managing Safety, Quality and Environmental Risks Health and Safety Management & Consultation Arrangements Group Documentation – Structure & Control Workplace Risk Assessment (WRA) |

John Holland will ensure that OH&S risks associated potential hazards within [Workplace/Project] activities are reduced to acceptable levels by establishing, implementing and maintaining documented processes for hazard identification, assessment and control.

Controls for identified risks associated with tasks shall be consistent with the hierarchy of controls and documented.   JHG-2-030-3 ‘Managing Safety, Quality and Environmental Risk’ provides guidance for assessing hazards and risks and also provides guidance on the control mechanisms to ensure that these activities are conducted safely.

The Workplace Risk Assessment (WRA) at Appendix 2 to this Plan is integral to safe conduct of work activities at this [Workplace/Project].

JHG-2-013 ‘Health and Safety Management & Consultation Arrangements’ provides guidance for conducting Pre-Start and Toolbox Meetings.

## 3.6	Commissioning & Handover

| Reference Doc No. | Reference Title |
| --- | --- |
| JHG-2-003 JHG-2-035 Appendix 2 | Procurement Commissioning of Works Workplace Risk Assessment (WRA) |

[Remove this section if not applicable]

John Holland will ensure that OH&S risks associated with potential hazards involved with the handing over and/or energising of plant and equipment are identified, assessed, communicated and controlled.

All identified hazards are to have appropriate control processes and requirements developed, documented and formally communicated to work teams.

JHG-2-035 ‘Commission of Work’ provides guidance on the commissioning activities.   This includes schedules, test reports, checklists, and plan/programs.

# 4	OHS&R Support processes

## 4.1	Emergency Preparedness & Fire Prevention

| Reference Doc No. | Reference Title |
| --- | --- |
| JHG-2-027-1 JHG-2-027-2 JHG-2-028 JHG-HSE-GN-015 JHG-HSE-GN-041 JHG-HSE-GN-045 [Insert Ref No.] Appendix 2 | Emergency Response / Evacuation Crisis Management First Aid & Rehabilitation Management Emergency Preparedness and Response Hot Work Fire Prevention and Control [Insert Emergency Response Plan title if applicable] Workplace Risk Assessment (WRA) |

JHG-2-027-1 ‘Emergency Response / Evacuation’ provides guidance on how to best prevent or mitigate damage, illness and/or an injury arising from an emergency.    JHG-2-027-2 ‘Crisis Management’ provides guidance for individual responses to crisis

John Holland will ensure that an Emergency Response Plan, resources, materials and equipment are to be developed, obtained and in place to prevent or mitigate damage, illness and/or injury. It is also the Workplaces responsibility to identify potential emergency and/or first aid scenarios.

In the event of a serious incident or rescue, the following personnel must be immediately notified:

- First Aider

- Emergency/Evacuation Coordinator and the Project Manager;

- the client;

Upon notification of a serious incident, the following shall be implemented:

- First Aider respond immediately to the incident scene and provide any necessary treatment;

- Emergency /Evacuation Coordinator will assume control of the emergency situation and implement measures as per site Emergency/Evacuation procedure;

- members of the emergency team will carry out allocated duties (directing traffic and emergency services to the incident scene);

- the incident area is secured to prevent further injuries to personnel, unauthorised access and to allow investigation to be performed;

- the incident scene remains secured until permission is given to re-open the area.

Emergency evacuation drills for this [Workplace/Project] will be conducted in accordance with the Emergency Response Plan every [insert frequency of drill].

An assessment of the suitability of fire fighting equipment should be made for each site. AS 2444 provides details on the various types available and their use and effectiveness for various types of fire.  Bulk storage of fuels, oils or other products may have specific requirements for provision of fire fighting equipment and should be in accordance with the relevant Act or Australian Standard.

First Aid facilities shall be established on site to provide employees with access to immediate first aid treatment when required. JHG-2F-28H Project/Workplace First Aid Hazard Risk Assessment Checklist provides the means to identify and document project or workplace first aid requirements.

Portable trauma kits will be available for the treatment of employees who are unable to be moved to a first aid facility. A primary First aider shall be nominated for the workplace and shall be responsible for the management of the facility and back-up First Aiders shall be provided in the workplace. First Aid facilities and First Aiders shall be in accordance OH&S requirements.

A suitable independent medical provider shall be nominated by the [Workplace/Project] Manager (with the assistance of the Regional Safety Department) to provide medical treatment for all work injuries requiring treatment beyond first aid. The medical provider will be brief on:

- the project safety objectives and the absolute commitment to pro-active injury management and rehabilitation principles;

- work location, the tasks being completed;

- alternative duties that may be utilised in the event a worker may sustain an injury.

## 4.2	Incident Management

| Reference Doc No. | Reference Title |
| --- | --- |
| JHG-3-107-1 JHG-2-028 JHG-HSE-GN-006 | Incident Management & Investigation First Aid & Rehabilitation Management Incident Investigation & Reporting |

An Incident Management system that allows for the reporting, investigating, correcting and communication of incidents and identified prevention controls must be implemented by all John Holland Workplaces. JHG-3-107-1 Incident Management and Investigation provides guidance in relation to these matters.  Appropriate personnel with relevant expertise are to be involved in the investigation process.

All Incidents are to be investigated to identify root causes and corrective and preventive actions determined and implemented accordingly.

Where necessary internal, client and regulatory notification requirements are to be identified and communicated to all personnel.   The notification to Comcare and the State authorities (for John Holland and Subcontractors) will be conducted in accordance with JHG-3-107-1 Incident Management and Investigation.

## 4.3	Management of Change

| Reference Doc No. | Reference Title |
| --- | --- |
| JHG-1-010 JHG-2-002-4 | OHS&R Planning Design Change |

JHG-1-010 OHS&R Planning provides guidance to John Holland personnel on the management of change.

John Holland will ensure that changes do not introduce inadequately controlled hazards into the workplace and that requests for changes are assessed for immediate and long term OH&S impact.

Changes should only be implemented if hazards are eliminated and/or risks reduced to acceptable levels.   A change to a work process or activity which may introduce a hazard to the health and safety of employees must not commence without approval, and/or a reassessment of the hazards and risks associated with the change.

## 4.4	Training & Induction

| Reference Doc No. | Reference Title |
| --- | --- |
| JHG-3-015-0 JHG-2-011 JHG-HSE-GN-119 JHG-HSE-GN-003 [Insert Ref No.] Appendix 2 Appendix 5 As appropriate | Training & Development Site Induction HSE Induction HSE Training [Insert Training Plan title if applicable] Workplace Risk Assessment (WRA) OHS&R Training Matrix Individual Safe Work Method Statements (SWMS) |

OHS&R related training for the [Workplace/Project] will be managed to ensure all personnel have the appropriate skills sets and knowledge needed to safely discharge their responsibilities.

A ‘training needs’ analysis will to be conducted to identify deficiencies in both John Holland and Subcontractor skill sets and to identify information that must be communicated to all project personnel when commencing work.

The training needs for this [Workplace/Project] will be documented via [Delete as appropriate] [Appendix 2 Workplace Risk Assessment (WRA)] [JHG-3F-15A Identification of Immediate Training Needs].

Where applicable, all construction or operational personnel at this [Workplace/Project] are to have an industry and site specific induction and personnel assigned to specific positions are to be trained to obtain the OH&S competencies required for that position. JHG-3-015-0 Training and Development and JHG-2-011 Site Induction provided specific guidance on industry and site specific inductions.

A Training Plan shall be established to identify all training needs for the [Workplace/Project] as detailed in procedure JHG-3-015 ‘Training & Development’. Appendix 5 provides the training requirements for this [Workplace/Project].

Key training requirements such as OHS&R issues, plant and equipment and skills related training are included in the Training Plan.

The Health and Safety Committee shall review the Training Plan on a six monthly basis to ensure that identified training is addressed and any additional training is included in the plan.

Training Records are to be maintained in accordance with the Records section with this plan. In some Regions, the monitoring of employee refresher training and certification is performed using an electronic database held at the Regional office.

## 4.5	Health Surveillance

| Reference Doc No. | Reference Title |
| --- | --- |
| JHG-HSE-GN-081 Appendix 2 | Health Assessment and Surveillance Workplace Risk Assessment (WRA) |

John Holland will ensure that the physical requirements of specific activities are identified and communicated to affected personnel. Management must also ensure that personnel working in prescribed environments where they are applicable are monitored and assessed in accordance with National Health Surveillance Standards.

Prior to employment, personnel are only to be employed if their physical capabilities match the inherent physical requirements of the role.   Where pre employment assessments are considered necessary through determination by a risk assessment, assessments may include (and not limited to):

work history and a medical history checks

functional capacity testing

respiratory questionnaire

lung function testing

audiometric testing

chest x-ray

alcohol and other drugs screening

psychological testing

Health surveillance, consisting of regular monitoring, should be carried out for all personnel who may be exposed to health hazards in the course of their work.   The requirements for health surveillance must be included in the WRA at Appendix 2.   Intervals for each health assessment should be determined and documented.

Records of health assessments are to be documented, retained and confidentiality maintained in accordance with Document Control & Records Management section in this plan.

## 4.6	Document Control & Records Management

| Reference Doc No. | Reference Title |
| --- | --- |
| JHG-1-010 JHG-2-014-1 JHG-2-036 JHG-2-038 JHG-3-001-1 JHG-3-008-0 JHG-3-020-1 JHG-3-020-2 JHG-HSE-GN-008 JHG-HSE-GN-115 | OHS&R Planning Project Documentation and Control Practical Completion and Handover of Documentation Archiving of Records Group Documentation – Structure and Control Legal Services and Documents Management of Records & Files Personal Records Document Control HSE Records |

Processes for the management and the control of documents and records are to be established, implemented and maintained.  An assessment will be undertaken to identify what filing and control systems are required in each workplace to maintain appropriate documentation and records in accordance with John Holland and legislative requirements

John Holland will ensure that documents and records are able to be identified, tracked and found in a timely manner and that confidential documents are kept secure and in accordance with relevant confidentiality and privacy legislation.

JHG-2-014-1 ‘Project Documentation and Control’ and JHG-3-020-1 ‘Management of Records & Files’ procedure provides guidance for the development of documents and the control of records

Types of OHS&R documentation and records include (refer JHG-2A-14-1B):

-	General OH&S Correspondence

-	Safety Policies/Information/Brochures

-	Risk Management – WRA, SWMS, Hazard Identification

-	Monthly Reporting & Statistics

-	Training/Induction

-	Committee/Toolbox Meetings

-	Monthly Safety Reports

-	Hazards Inspection & Safety Walks

-	Emergency Response/Evacuation Trials

-	Plant/Equipment Monitoring Records

-	Manufacturers MSDS and Hazardous Substance Registers

-	First Aid & Rehabilitation

-	Incident Investigation & Reporting

-	Noncompliance’s, infringements & PIN’s

-	Audit Records

-	Medical Records

## 4.7	Health & Safety Management Arrangements (HSMAs) - Consultation

| Reference Doc No. | Reference Title |
| --- | --- |
| JHG-2-013 | Health & Safety Management & Consultation Arrangements (HSMAs) |
| JHG-HSE-GN-113 | Issue Resolution |
| Appendix 6 | Health and Safety Management Arrangements (HSMAs) |

John Holland will ensure that all matters relating to health and safety planning, and management arrangements are formally identified and documented via this Plan.

JHG-2-013 ‘Health & Safety Management & Consultation Arrangements (HSMAs)’ provides further guidance on HSMAs.

All HSMA requirements relevant to this [Workplace/Project] will be formally documented in Appendix 6. HSMAs will be effectively communicated and consulted with all relevant [Workplace/Project] stakeholders.

Appendix 6 – ‘Health and Safety Management Arrangements (HSMAs) shall be displayed in Crib Rooms and on main/safety notice boards.

HSMA arrangements contained in Appendix 6 will detail the methodology on how they will have been established.   The HSC will review the HSMAs every six months to ensure relevance and accuracy.

The [Workplace/Project] Manager will ensure Designated Work Groups (DWGs) are established and that Health and Safety Representatives (HSRs) and their Deputies (DHSRs) are appointed for the [Workplace/Project] if John Holland employees so wish.

The establishment of the DWGs and the HSRs shall be in accordance with JHG-2-013 ‘Health & Safety Management & Consultation Arrangements (HSMAs)’.

The workplace will develop a HSC forum which will meet every [Insert frequency of meetings] to discuss OHS&R issues as they affect the workplace.   The HSC will conform to the requirements listed in JHG-2-013 ‘Health & Safety Management & Consultation Arrangements (HSMAs)’.

It is the responsibility of Subcontractor Management to establish HSMAs for their respective employees in accordance with State/Territory legislation.

Subcontractors to John Holland workplace may approach John Holland HSRs or DHSRs on health and safety matters (having followed the Issue Resolution process) where they have chosen not to elect their own HSRs or DHSRs, however, John Holland HSRs or DHSRs do not have the powers to enforce Commonwealth OHS Act 1991 requirements on Subcontractor Management.

Similarly, Subcontractor HSRs or DHSRs (or their equivalent) do not have power under their State/Territory legislation to enforce their legislation requirements on John Holland Management.

### 4.7.1	OHS Issue Resolution Processes

| Reference Doc No. | Reference Title |
| --- | --- |
| JHG-2-013 | Health & Safety Management & Consultation Arrangements (HSMAs) |
| JHG-HSE-GN-113 | Issue Resolution |
| ‘Act’ | Commonwealth OHS & Act 1991 |

John Holland is responsible for creating an ‘Issue Resolution Process’ in consultation with employees to the [Workplace/Project]. JHG-2-013 Health & Safety Management & Consultation Arrangements (HSMAs) provides further guidance on the Issue Resolution process.

The process for the resolution of OHS issues, hazards or disputes shall be reviewed by the HSC as a minimum. The JHG-2-013-1F ‘Issue Resolution Flow Chart’ should be displayed through out the workplace.

### 4.7.2	Communication

| Reference Doc No. | Reference Title |
| --- | --- |
| JHG-2-013 JHG-HSE-GN-013 | Health & Safety Management & Consultation Arrangements (HSMAs) Communications with Employees |
| ‘Act’ | Commonwealth OHS & Act 1991 |

John Holland will maintain lines of communication to ensure that employees are made aware of health and safety issues and of the actions being taken to address them.

JHG-2-013 Health & Safety Management & Consultation Arrangements (HSMAs) provides guidance on the types of communication means available, however, these largely include (but not limited to):

- Pre Start Meetings

- Toolbox Talks

- Meetings where safety is discussed (including those with subcontractors)

- Health and Safety Committee (HSC) Meetings

## 4.8	Workers’ Compensation Determination of Liability

| Reference Doc No. | Reference Title |
| --- | --- |
| JHG-3-005-3 | Workers Compensation Claims Management |

John Holland will ensure that liability in relation to each new claim is determined based on available information at the time a decision is to be made. JHG-3-005-3 Workers Compensation Claims Management provides further guidance on Workers Compensation Determination of Liability.

Liability for each claim shall be determined by the Claims Team in consultation with the Specialist Business Unit Safety Manager and Regional Safety Manager.  Liability of the claim shall be determined by the Claims Team.

Note that where the claim is for time lost, the claim is deemed not to have been received until such time that both a claim form and a valid Workers’ Compensation medical certificate has been received.  The John Holland JHG-3F-005-1B ‘Medical Certificate’ is a valid Workers’ Compensation medical certificate.

Subcontractor Management will be responsible for the Workers Compensation for their employees noting that John Holland will monitor these activities to ensure that appropriate action is being implemented by the Subcontractor.

## 4.9	Injured Worker Entitlements

| Reference Doc No. | Reference Title |
| --- | --- |
| JHG-3-005-3 | Workers Compensation Claims Management |

John Holland Workplaces will ensure that injured employee entitlements are managed and processed in accordance with the relevant Commonwealth legislation. JHG-3-005-3 Workers Compensation Claims Management provides further guidance on injured Worker Entitlements.

All weekly payments and ‘medical and like expenses’ are to be processed upon receipt of the relevant documentation.

Subcontractor Management will be responsible for inured workers entitlements for their employees noting that John Holland will monitor these activities to ensure that appropriate action is being implemented by the Subcontractor.

## 4.10	Early Intervention & Rehabilitation

| Reference Doc No. | Reference Title |
| --- | --- |
| JHG-2-028 JHG-HSE-GN-088 | First Aid and Rehabilitation Management Rehabilitation |

John Holland will ensure that support and assistance is provided to injured employees to enable the quickest possible recovery from their injury/condition.

JHG-2-028 ‘First Aid and Rehabilitation Management’ provides further guidance on Early Intervention (EI) and Rehabilitation activities.

Early Intervention (EI) encourages offering treatment and Rehabilitation, where possible, as soon as practicable after an injury or on the request of an employee, in some cases before liability has been determined.

Injured employees shall be offered assistance consistent with the injury/condition they are presenting with and assistance shall be offered as soon as possible to ensure maximum support and effectiveness of assistance is achieved.

Section 36 Assessments shall be arranged for each claim that results in lost time of more than 5 days or where the nature of the injury indicates external rehabilitation assistance will be required and Section 37 Programs shall be developed where a Section 36 assessment indicates one should be developed.

Suitable duties offered to employees shall be meaningful and must take into account the employee’s capabilities at the time of offering.

Subcontractor Management will be responsible for Early Intervention & Rehabilitation requirements for their employees noting that John Holland will monitor these activities to ensure that appropriate action is being implemented by the Subcontractor.

## 4.11	Case Management

| Reference Doc No. | Reference Title |
| --- | --- |
| JHG-3-005-3 | Workers Compensation Claims Management |

John Holland will ensure that Statutory Rehabilitation Assessments & Programs are developed in accordance with the relevant Commonwealth legislation. JHG-3-005-3 Workers Compensation Claims Management provides guidance to John Holland Workplaces on Case Management.

Case Managers are a John Holland Management representative, usually the Regional or Operational Safety Manager, who has been formally delegated the authorisation by the John Holland Managing Director to make determinations including a referral for rehabilitation assessments in accordance with Sections 36 and Section 37 of the SRC Act.

# APPENDICES

## Appendix 1	Responsibility & Accountability Matrix

## Appendix 2	Workplace Risk Assessment

## Appendix 3	[Workplace/Project] Organisation Chart

## Appendix 4	Sample Workplace OHS&R Management Plan Audit Schedule Matrix

## Appendix 5	OHS&R Training Matrix

## Appendix 6	Health & Safety Management Arrangements (HSMAs)

## Appendix 7	OHS&R Inspection & Test Schedule Matrix

## Appendix 8	Comcare OHS Audit Tool (NAT) & AS 4801 Audit Criteria vs. Plan

## Appendix 9	JHG HSE Guidance Notes (JHG-HSE-GN) Listing