Memorandum

To

Dale Merrick, A/Chief Operating Officer 
Jasmin Streimer, A/Director Service Design

Copy

Rob Chaseling, Regional Rail Readiness Leader

NSW Trains Executive Management Team

Albert Li, Risk Professional

From

Shane Campbell, D.E.D. Internal Audit & Assurance Governance

Telephone: (02) 8922 0088

Email: neha.indap@transport.nsw.gov.au

Date

12 March 2021

Subject 		Ref: FY2021-03

TERMS OF REFERENCE – REGIONAL RAIL PROJECT HEALTH CHECK

Introduction

The Regional Rail Project is a $1.26bn investment to replace the ageing regional rail fleet operated by NSW Trains (NSWT), including the XPT, Xplorer and Endeavour trains.  The trains will be delivered through the Momentum Trains consortium, with a bi-mode technology to enable operation off electrified networks and includes consortium maintenance of the rollingstock for at least the first 15 years of service.  A dedicated maintenance facility is also being built at Dubbo for the new fleet.  The new trains represent a significant opportunity to NSW Trains to deliver on its strategic objectives and continue to grow and connect regional communities across NSW, as well as offering improved levels of safety, accessibility, amenities and reliability.  NSWT will be the accredited operator of the new fleet and are responsible for ensuring the operational readiness of the agency as the trains come into service.   This will have a transformational impact across the entire organisation.

The overall Program is being delivered by Infrastructure & Place (I&P), Transport for NSW and Momentum contract owner under a PPP arrangement formalised in a Contract Deed.  The Regional Rail Project has been established to prepare NSWT for the introduction of the new fleet.  A Concept of Operations has just recently been developed and will form the backbone for the scope of the activities the NSWT managed Program needs to deliver.  As well as the creation of the NSWT program delivery office there will be a high degree of reliance on activities performed by BAU resources, from design through to implementation.

A review of the Regional Rail project is included in the approved FY2021 Internal Audit Plan for the 6 months to March 2021.

Objectives & Scope

The objective of the health check is to assess the adequacy and effectiveness of controls in relation to the governance, interface management and planning in the Regional Rail Readiness Program Office of NSW Trains.

The health check will evaluate the following:

- Governance structures and oversight

- Project planning

- Interface management between NSWTL, TfNSW I&P and Momentum Consortium

It is intended that following the completion of the Health Check, the outcomes will inform other risk areas and scope for future reviews over the life of the program that will be considered by Internal Audit when setting its 6 monthly audit plan.

Audit Approach

The approach to complete this review involves:

- Interviews and discussions with appropriate staff to identify and confirm relevant processes and controls.

- Review of supporting documentation, including sample testing as required.

- Clarification/confirmation of all potential issues with responsible personnel during the health check.

- Collaborate with I&P and other interfaced entities as required.

Timing & Key Deliverables

| Phase | Key Deliverables | Estimated Date(s) |
| --- | --- | --- |
| Entry Meeting | Issuance of draft Terms of Reference | 29 March 2021 |
| Fieldwork Start | Ongoing verbal and / or written communication during fieldwork to verify key findings, causes, risks and agree management actions as appropriate | 12 April 2021 |
| Fieldwork End |  | 30 April 2021 |
| Draft Report | Issued to business unit contacts (see below) at end of fieldwork to summarise audit findings and close out the audit followed by a meeting to agree on findings and discuss management actions. | 10 May 2021 |
| Revised Draft Report | Issued to business unit contacts, Level 3 and Level 2 managers with agreed management actions | 17 May 2021 |
| Final Report | Issued to the TOR distribution list, ST ELT and the ST ARC after formal endorsement received from the L2 executive sponsor. | 31 May 2021 |

The above dates are indicative and may be revised based on priorities and availability of client personnel.

Key Contacts

| Role | Name | Title |
| --- | --- | --- |
| Audit Team | Linda Haw | Senior Manager Internal Audit |
| Business Unit Contact | Rob Chaseling | Regional Rail Readiness Leader |

Stakeholder Commitment and Consultation

To meet expected outcomes, including timing, we require management time and resources to be made available on request to Internal Audit. Internal Audit will provide adequate planning time for consultation, issue clearance and report finalisation.

As part of this engagement it is also important that Management provide timely response to identified findings and respond to the draft report within the timeframes noted above. Escalation protocols will be applied including the NSW Trains Chief Executive should there be significant delay business unit response.

Endorsement

| Executive Sponsor Scope and timing of this audit endorsed by: |  | Chief Audit Executive Confirmation that audit will be delivered in accordance with this TOR and in compliance with Sydney Trains Internal Audit Methodology: |
| --- | --- | --- |
| Dale Merrick Chief Operating Officer Date: |  | Shane Campbell Deputy Executive Director Internal Audit & Assurance Governance Date: |