PROJECT: Example Project Name

Issue: Rev 1.0 - DD MMM YYYY

PSP-Construction

Document controls

| Business unit | Singleton Council |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Client | TfNSW Regional Maintenance Delivery |  |  |  |  |  |  |
| Project title | Example Project name |  |  |  |  |  |  |
| Project (Contract) No. | 08.2601.1935 |  |  |  |  |  |  |
| Highway, location | Example Highway |  |  |  |  |  |  |
| Document title | Project Specific Plan (Construction) |  |  |  |  |  |  |
| Document No. (project document) |  | PSP-C | Issue | Rev 1.0 | Date |  | DD/MM/YY |
| Document No. (template) | PSP-C |  |  | Template version |  | 1.0 (2 Jan 2020) |  |
| Document manager | Project Officer |  |  |  |  |  |  |

| Authorising manager (Project Coordinator RMCC) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Arne Redemski |  |  |  |  |  |
|  | (Name) |  | (Signature) |  | (Date) |  |

(Signature on master copy only)

Change history (template)

| Vers. | Clause | Change description | Date |
| --- | --- | --- | --- |
| 1.0 |  | Initial release | 2 Jan 2020 |

Change history (project-specific document)

Approved by Project Coordinator

| Issue | Clause | Change description | Date |
| --- | --- | --- | --- |
| 1.0 |  | Initial project document | 02/01/2020 |
| 2.1 |  | Release for example project name | DD MMM YY |

Table of contents

1	About the Project Specific Plan for Construction	5

2	Project details	5

2.1	Performance objectives and targets	5

2.2	Working hours	6

3	Project organisation structure and contact details	6

4	Works planning and programming	7

5	Purchasing	7

6	Customer-supplied product	7

7	Product identification and traceability	7

8	Process control	7

8.1	Hold Points	7

9	Inspection and testing	7

10	Inspection and test status	8

11	Audit and review	8

12	Internal and External Communication plan	8

13	Training & Induction	8

13.1	Induction – Construction project site induction	8

14	Drug and Alcohol testing	9

15	Emergency Procedures	9

16	Safety Management	9

16.1	Hazard Identification and Risk Assessment	9

16.2	Project WHS Risk Assessment	10

16.3	Safe Work Method Statements	10

16.4	Site Safety Rules	10

17	Environmental management	10

17.1	Environmental legislation and approvals register	10

17.2	Environmental safeguards	10

17.3	Environmental site risk assessment and management process	10

17.4	Environmentally sensitive areas	11

17.5	Noise management	11

17.6	Additional environmental plans	11

18	Traffic management	11

18.1	Road occupancy licences (ROLs)	11

19	Records management	12

19.1	Document Approval	12

19.2	Distribution	12

19.3	Project records	12

19.4	Project forms	12

20	Supplementary plans	12

20.1	Chain of Responsibility (CoR)	12

Attachments

Attachment 1	Project organisation structure and contact details

Attachment 2	Works program

Attachment 3	Purchasing plan

Attachment 4	Schedule of Hold Points

Attachment 5	Inspection and test schedule

Attachment 6	Audit and review schedules

Attachment 7	Environmental legislation and approvals register

Attachment 8	Environmental management plans

Attachment 9	Project risk assessment

Attachment 10	Site Specific Induction

Attachment 11	Emergency procedures

Attachment 12	Supplementary management plans

Att 12.1	Noise-safety management plan

Att 12.2	Communication plan

Att 12.3	Site plan

Att 12.4	Materials (earthworks) management plan

Att 12.5	Chain of Responsibility (CoR) Management Plan

Attachment 13	Traffic Management

Att 13.1	Traffic Control Plans

Att 13.2	Vehicle Movement Plans

Att 13.3	Workers on Foot Plans

Att 13.4	Road Occupancy Licence (ROLs)

Att 13.5	Roadworks speed limit sign authorisations (SZA)

Att 13.6	Traffic controller details

Attachment 14	List of Project Records

Attachment 15	Project forms

Attachment 16	Work Procedures & ITPs

Attachment 17	Safe Work Method Statements

# About the Project Specific Plan for Construction

The Project Specific Plan for Construction (PSP-C) details the specific requirements for the management of the example project (the Project).

It should be read in conjunction with the Council System Management Plan (CSMP). Together these documents satisfy the requirements of:

- Project Quality Plan (TfNSW Q4M and ISO 9001)

- Project WHS Management Plan (TfNSW G22 and AS 4801)

- Contractor Environmental Management Plan (TfNSW G36 and G38)

- Traffic Management Plan (TfNSW G10)

- Records Management Plan. (TfNSW Q4M)

- REF and Decision Report

Council gravel pits fall under the NSW Work Health and Safety (Mines and Petroleum Sites) Act 2013 and Regulation 2014 (the “Mines Act”).  The Mines Act has particular requirements in respect to Work Health and Safety which are different to the general WHS Act. This PSP addresses these requirements.

# Project details

The Project involves barrier installation with a one metre sealed shoulder and hazard removal to achieve a 5m wide clear zone. The Project site is located at approximately ?? to ?? km south of the intersection between ??? and ???, to the north-west of ????.

The description of the proposed work activities are as follows:

- Install 420m length of W-beam safety barrier with appropriate end terminals north of the rest area with start and finish points marked on the road shoulder (NB: whilst there is currently a 1m wide sealed shoulder, a 500mm wide seal under the safety barrier will be required).

- Remove approximately 20 trees and numerous small pines south of the Escort Rock Rest Area.

- Remove numerous tree suckers and branches on inside curve north of rest area.

- Provide 1m wide sealed shoulders south of the rest area including approximately 420m adjacent to the west bound lane and 350m next to the east bound lane.

- Remove or protect large rocks located on the outside curve on the westbound lane.

- Replace 2 x 450mm x 300mm box culverts with appropriately sized pipe culverts and reinstate drainage south of rest area.

- Provide 3m sealed shoulder for 60m on the westbound approach to rest area.

- Tidy up improve/grade shoulders and reseal rest area.

The following client-supplied documents set out the contract requirements:

- MWREF EIA-???.

- Biodiversity Impact Assessment ?????.

- Drawings Dated DD/MM/YYYY

## Performance objectives and targets

Council has established the following performance objectives and targets for the Project

| No | Objective | QEST | Target |
| --- | --- | --- | --- |
| 1 | Non-conformances responded to promptly | QES | 90% of NCRs closed out within 14 days |
| 2 | Internal audits conducted | QES | 100% of audits conducted as scheduled |
| 3 | Audit reports reviewed and closed out (internal and external) | QES | 100% of audit responses completed within 14 days of audit report issued. |
| 4 | Effective communication and consultation – toolbox talks | QES | At least one pre-start toolbox talk each day |
| 5 | Contractors’ systems assessed and approved by the Project Officer before subcontractors start work on site | QES | 100% Contractor systems reviewed |
| 6 | Community complaints responded to promptly | QE | 100% of complaints actioned within 10 working days |
| 7 | Legal requirements complied with (safety and environment) | S | No WHS penalties, WHS notices or environmental infringements received |
| 8 | Injury free workplace (zero harm) | S | No medical treatment injuries (MTIs) or lost time injuries (LTIs) |
| 9 | Serious environmental incidents reduced | E | No Category 1 incidents |
| 10 | Inspections completed as scheduled (safety and environmental) | SET | 100% of planned inspections carried out |
| 11 | Waste reduced | E | 80% of VENM recycled or reused |
| 12 | Environmental inspections completed as scheduled | E | 100% of planned inspections carried out |
| 13 | Network inspections completed as agreed | Q | 100% of inspections completed |

## Working hours

Non-standard working hours have been approved by the TfNSW Contracts Manager as follows:

Monday – Friday:		7:00 am – 6:00 pm

Saturday: 			7:00 am – 1:00 pm (8:00am – 1:00 pm if near residences)

Sundays and Public Holidays:	No work.

Note: Ancillary works, such as plant and equipment maintenance and repairs, dust suppression, maintenance of environmental controls and administration may take place outside these hours when required.

# Project organisation structure and contact details

Refer to Attachment 1 - Project organisation structure and contact details. Internal and external agency Contact details can also be found in Attachment 1.

In accordance with the Work Health and Safety Act (2011) and Regulation (2017) and the Work Health and Safety (Mines and Petroleum Sites) Act (2013) and Regulation (2014) a series of responsibilities have been collated relevant to the organisational structure of the project (refer CSMP Appendix A – Responsibilities of project personnel).

# Works planning and programming

An initial Works Program is included in Attachment 2. Updates are submitted to the Client according to project agreements. Updates to the works program do not trigger a reissue of this PSP.

# Purchasing

A preliminary Purchasing Plan has been prepared for the Project and is included in Attachment 3. The Purchasing Plan is progressively updated and maintained on site with the project records. Updates do not trigger a reissue of this PSP.

# Customer-supplied product

The following products/materials are to be supplied by TfNSW;

- Signs?

- Pipes?

# Product identification and traceability

As required by TfNSW Q4M Clause 7.5.3, Council will provide written evidence that each lot, area or part of completed Services has passed all inspections and tests.

Council will divide the Project into discrete work areas or lots. The work area or lot number will be written on each Inspection and Test Plan (ITP) checklist and Test Report so that any problems can be identified back to their physical location.

The Project Officer is responsible for keeping a Lot Register and Material Traceability Records. Records created in the field will be returned to the Council Office fortnightly, for indexing, filing and storage.

CSMP Section 2 clause 2.8 & Council’s Roadworks Procedure for Identification and Traceability provides guidelines for establishing identification and traceability of products including work components. Records of products shall be maintained in accordance with the Inspection and Testing Procedure in Attachment 15.16.

# Process control

Processes are controlled through ITPs. ITPs for the Project are included in Attachment 16 - Work Procedures and ITPs.

## Hold Points

Refer to Attachment 4 - Schedule of Hold Points for the schedule of Hold Points for the Project.

The RMS Project Engineer / Contracts Engineer authorises the release of hold points (when satisfied that specified requirements have been met) unless a different level of management approval is stipulated by the APT.

# Inspection and testing

ITPs to verify conformance with quality requirements are included in Attachment 16 – Work Procedures and ITPs.

The inspection and test schedules in Attachment 5 - Inspection and Test Schedule cover the requirements for WHS, environmental and traffic management inspections.

# Inspection and test status

The following describes the Project-specific methods for marking the inspection and test status of works and incoming product:

The Road Project Officer tracks the inspection and test status of each lot by completing an ITP for each lot. Once each ITP is completed the ITP is returned to the Project Coordinator who reviews and signs the ITP, and progressively populates a lot register.

Refer also to CSMP Section 2 Clause 2.13.6 Use of materials before conformance is verified (positive recall).

The Council’s procedure RWPM Section 6 – Construction Process Inspection and Test includes forms for recording inspection and test status of works. The forms shall be placed in the project file.

# Audit and review

An audit and review schedule is provided in Attachment 6.

A copy of all reports of audit, inspection and review are kept on the Project file. These include reports from the Local TfNSW Environment Officer, WHS Partner, Safework NSW, DECC and Client audits.

# Internal and External Communication plan

Refer to Attachment 12 - Supplementary management plans for the Project Communication Plan which documents who is required to communicate with whom and what method of communication is to be used.

The Toolbox Meeting form is to be used to record worksite communications.

# Training & Induction

Council undertakes an annual general induction of all Council personnel who perform work on roads. Employees who have not completed the general induction are not allowed onsite un-accompanied. Contractors that have their own management system that has been assessed and approved to deliver a ‘Full Service’ component to works are exempt from completing the general induction.

Refer to CSMP Section 2 clause 2.18.

See Attachment 10 for the project-specific Site Information Package (SIP).

## Induction – Construction project site induction

Prior to works beginning on site, all workers (including subcontractors) will attend a Site Specific Induction Meeting for the Project. The Road Project Officer or Overseer will arrange and conduct this meeting. Council will combine WHS, environmental and other competency training with the induction program. See Attachment 10 for the project-specific Site Specific Induction.

Any other relevant health and safety issues which become apparent during the works will be included in this work site induction.

Each person attending this meeting will be obliged to sign the attendance record as proof that they have attended a work site induction briefing;

Any Council and subcontractor personnel who commence work during the Project will undergo the same work site induction training. This will be provided by the Road Project Officer or Team Leader.

Workers will be permitted onto the work sites only if they have been completed the induction and signed the WHS Induction Record.

Visitors to work sites will be escorted throughout and will be inducted by the Road Project Officer, Overseer or Team Leader into the Site Specific Induction.

# Drug and Alcohol testing

Council has a duty of care to ensure the health, safety and welfare of their workers and members of the public by implementing procedures to ensure employees who are affected by drugs and alcohol do not attend work.  Council’s Drug and Alcohol Policy details that any person attending work under the effects or influence of alcohol or other drugs will not be permitted to commence or continue work.  A breach of this policy shall lead to disciplinary action.

Testing for alcohol and other drugs will be undertaken in accordance with Council’s Drug and Alcohol Policy procedures.

While all workers have a responsibility to present for work in a fit state, all Council Managers and Supervisors are to ensure that no worker commences or continues duty if they appear to be affected by alcohol and/or other drugs which may reasonably be considered to lead to a safety risk, or affect the ability of that worker to fulfil the requirements of his/her position.

# Emergency Procedures

The Director Engineering & Technical Services and Project Officer are responsible for the development and maintenance of emergency procedures (refer Attachment 11). Workers are to be inducted in emergency procedures. All necessary emergency equipment, such as personal protective gear and fire extinguishers, is to be available at sites, depots and in vehicles.

Awareness training for on-site emergencies, and the specific customised response to these emergencies is to be included in the Site Specific Induction (refer Attachment 10).

# Safety Management

## Hazard Identification and Risk Assessment

Council must manage risks to health and safety associated with the Project in accordance with the WHS Legislation and the WHS (Mines and Petroleum Sites) Legislation.

Council must ensure that workplace hazards are identified and a risk assessment is conducted (as per Council’s Risk Assessment process) considering the nature of the hazard, the severity of the potential WHS or Environmental consequences and the likelihood of the hazard affecting the health or safety of a person or impacting on the environment.

This assessment should be based on the current situation, considering the effectiveness of the controls currently in place.

A record of this assessment shall be kept, with the record indicating any additional control measures that are to be implemented to eliminate or minimise any risk.

## Project WHS Risk Assessment

Attachment 9 contains the Project Risk Assessment for the Project detailing the completed site specific risk assessment which has been prepared for the Project, in consultation with the Project team. It constitutes the WHS and Environmental risk assessment for the Project.

Subsequent reviews of the site specific risk assessment are maintained in the Project Records.

## Safe Work Method Statements

See Attachment 17 for Safe Work Method Statements (SWMS) applicable to this Project.

## Site Safety Rules

Site safety rules are included in the Council General Induction (refer Attachment 10 -	Induction Training Package).

# Environmental management

## Environmental legislation and approvals register

Refer to Attachment 7 - Environmental legislation and approvals register for a list of Environmental Legislation relevant to the Project. Attachment 7 also contains a copy of all environmental licences and approvals relevant to the Project.

## Environmental safeguards

The Contractor Environmental Management Plan (CEMP) in Attachment 8 - Environmental management plans, contains the environmental safeguard requirements from the Environmental Specifications, and the REF.

## Environmental site risk assessment and management process

A Project Risk Assessment meeting will be held prior to commencement of the Project. This meeting includes the Project team and relevant support staff. The risk assessment is reviewed monthly as a minimum and/or prior to commencing new activities. The timing of these meetings will provide adequate lead time for the outcomes to be used in developing and maintaining associated documentation and the implementation or modification of site controls.

The Project Risk Assessment aims to:

- clarify the scope of works;

- identify relevant WHS and Environmental hazards; and

- encourage discussion and agreement on appropriate work methods to eliminate hazards, control risks and improve efficiency.

The Project Risk Assessment (refer Attachment 9) is used to document in detail the steps in the activity, the associated environmental hazards and the agreed controls to avoid, manage and minimise the risks. The agreed controls/safeguards are transferred into the relevant section in the Environment Management Plan.

The CEMP is based on the elements of G36 and meets the requirements of the Project REF and supplementary plans such as soil and water management and noise management plans.

## Environmentally sensitive areas

Environmental protection measures for any areas identified as environmentally sensitive in the Project REF have been included in the CEMP (refer Attachment 8).

## Noise management

Work is to be undertaken during the approved working hours in Clause 2.2. Any works undertaken outside of these hours is to comply with the requirements of G36 Clause 3.7.2.

Noise safety for workers onsite is managed through the use of engineering controls where applicable hearing protection (PPE) as set out in the Project SWMS.

Noise controls on all construction plant and equipment used on site include:

- fitted with properly maintained noise suppression devices in accordance with the manufacturer’s specifications;

- maintained in an efficient condition; and

- operated in a proper and efficient manner.

Refer to Attachment 8.1 – Contractor Environmental Management Plan which includes the Noise Management Plan.

## Additional environmental plans

Refer to Attachment 8 for additional environmental plans required for the Project.

# Traffic management

Traffic Management for the site will be conducted in accordance with the TfNSW Traffic Control at Worksites Manual and Specification G10.

The Traffic Control Coordinator is nominated in Attachment 1- Project organisation structure and contact details.

The following traffic management documents are kept in Attachment 13 - Traffic management plans and approvals or filed in Project records:

- Traffic Control Plans;

- Vehicle Movement Plans;

- Workers on Foot Plans;

- Roadworks speed limit sign authorisation (Directions to Restrict);

- Temporary roadway design; and

- Traffic controller details.

## Road occupancy licences (ROLs)

Road occupancy licences for the project are included in Attachment 13. ROLs detail the conditions and permissible times for work on the road. Breaches of the ROL conditions must be reported immediately to the TfNSW Contract Manager.

# Records management

## Document Approval

This PSP is authorised and controlled by the Project Coordinator who maintains the change history table on page 2. Any enquiries concerning the adequacy of the plans should be directed to the Project Coordinator RMCC.

## Distribution

An electronic copy of the CSMP and PSP is maintained on Council’s Shared Computer filing system and records management system (eg TRIM). The Project Coordinator is responsible for uploading the most recent version of documents to shared drive (S Drive) which is then immediately available for all Project personnel. Project personnel are responsible for accessing shared drive to obtain the current version of Project documents.

For site personnel without access to a computer, an up-to-date hard copy of the Project documents will be maintained at the Council Office (or Site Office where applicable) for the duration of the Project. The Project Coordinator is responsible for updating the hard copy as necessary. Records that are generated onsite are returned to the Council Office weekly.

The Project Coordinator RMCC will notify the TfNSW Contract Manager of updates to the documents in writing via email.

At the completion of the project, Council will provide an electronic copy of all records to the Principal as a Project handover document if requested.

## Project records

Identified records (other than those routinely submitted for other purposes, such as for release of Hold Points) will not be submitted.

All Project records will be available either on site or at Council’s Office and, at the completion of the Project, will be filed and managed in accordance with the Council’s record management systems for storage and retrieval (refer to the CSMP Section 6 - Records Management.)

Refer to Attachment 14 - List of Project Records for the list of Project records.

## Project forms

A list of the forms required for the Project is in Attachment 15 - Project forms.

# Supplementary plans

See Attachment 12 for supplementary plans required for the Project.

## Chain of Responsibility (CoR)

Under the Heavy Vehicle National Law (HVNL) chain of responsibility (CoR) provisions, every person in the transport supply chain (supply chain) has a responsibility to ensure the safe and legal transport of goods. Council’s CoR Management Plan is attached as Appendix 12.5. This plan outlines responsibilities and controls for both Council and subcontractor heavy vehicle transportation. CoR risks are assessed as part of the project risk assessment (refer Attachment 9).

##### Project organisation structure and contact details

Project Management team

TfNSW

RMCC Contract Manager

Surveillance Officer

General Manager

Jason Linnane

Director Planning and Infrastructure

Mark Ihlien

Civil Operations Coordinator

Conor Byrne

Project Coordinator

Arne Redemski

Road Project Officer

Roger Crawford

`

Project Safety and Environmental Rep

Works Overseer

Geoff Reakes

Works Supervisor

Rod Shield

Work Crew and Subcontractors

An alternative Project Organisational Structure has been provided in PSP-Maintenance.

Project management team

| Role | Name/Position | Telephone | Mobile |
| --- | --- | --- | --- |
| General Manager | Jason Linnane | 02 6578 7206 | 0417419408 |
| Director of Planning and Infrastructure (24 hour) | Mark Ihlien | 02 6578 7330 | 0429994112 |
| Manager Infrastructure Services | Damian Morris | 02 6578 7276 | 0437772593 |
| Coordinator Civil Operations (24 hour) | Conor Byrne | 02 6578 7277 | 0419629017 |
| Coordinator Projects (24 hour) | Arnie Redemski | 02 6578 7274 | 0417687997 |
| Road Project Officer | Roger Crawford | 02 6578 7313 | 0436815583 |
| Works Overseer (24 hour) | Geoff Reakes | 02 6578 7290 |  |
| Works Supervisor (Ganger) | Rod Shield | 02 6578 7299 | 0418669576 |
| Council REFLECT Officer | Project Coordinator RMCC | 02 6578 7274 | 0417687997 |
| Project Safety Representative | Road Project Officer | 02 6578 7313 | 0436815583 |
| Project Quality Representative | Project Coordinator RMCC | 02 6578 7274 | 0417687997 |
| Project Environmental Representative | Road Project Officer | 02 6578 7313 | 0436815583 |
| Traffic Control Site Manager | Road Project Officer/Overseer | 02 6578 7290 |  |

Emergency contacts

| Police – Fire – Ambulance |  |  | 000 (mobile 112) |
| --- | --- | --- | --- |
| Traffic Management Centre (TMC) |  |  | 131 700 |
| Pollution Hotline (EPA) |  |  | 131 555 |
| Singleton Council After Hours |  |  | 65721400 The Coordinator Civil Operations and the Coordinator Projects are available 24-hours. |
| ! | 24-hour contacts The Coordinator Civil Operations and the Coordinator Projects are available 24-hours. They have the authority to halt the progress of the works if necessary. They are the key emergency response personnel during an emergency. If required in the contract documents (see Annexure G34/A) the EPA must be given the contact details of the 24-hour contacts |  |  |

Project Representative/s

The Project Quality & Environmental Representatives have the following qualifications:

| Name: | Arnie Redemski |
| --- | --- |
| Qualifications | Cert IV in Civil Operations, Diploma Project Management, Work Supervisors Course |
| Experience | 10 years in RMCC as Works Technical Officer |

The Project Safety Representative has the following qualifications:

| Name: | Road Project Officer |
| --- | --- |
| Qualifications | Diploma in WHS, Cert 4 in workplace training |
| Experience | 15 years as Council Environment and WHS Officer |

TfNSW regional contacts

| Position | Name | Mob phone | Telephone | Fax |
| --- | --- | --- | --- | --- |
| Maintenance Delivery Manager | Glenn Weymer | 0413018144 | 0249087603 | 0249240348 |
| Senior Project Manager | Sean Forsyth | 0438115528 | 0249087722 | 0249240349 |
| Contract Manager | Julian Mehanathan | 0408665276 | 0249087629 | 0249240349 |
| Surveillance Officer | Troy Houlahan | 0459828506 | 0249240207 |  |
| Safety Environment & Quality Coordinator | Craig Peters | 0413603651 | 0249087558 | 0249240348 |
| WHS Partner | Cameron Miles | cameron.e.miles@transport.nsw.gov.au |  |  |
| Environmental Officer | Renae Martin | 0413483539 | 0249087740 |  |

External agency contacts

| Organisation | Contact person, position | Telephone | Fax |
| --- | --- | --- | --- |
| Council (Singleton) |  | 65787290 |  |
| Office of Environment & Heritage | All enquiries | 131 555 |  |
| Environmental Protection Authority (EPA) | All enquiries | 131 555 |  |
| Police (Singleton) |  | 65787499 |  |
| Fire Brigade (Singleton) |  | 65721495 |  |
| Rural Fire Brigade (Bulga Command) |  | 65751200 |  |
| Heritage Council | All enquiries | 131 555 |  |
| National Parks and Wildlife Service (NPWS) (Bulga) | All enquiries | 02 65745555 |  |
| Dept of Primary Industries | All enquiries | 02 6391 3100 |  |
| Aboriginal Land Council (Wonnarua Nation) |  | 65718595 |  |
| Injured wildlife rescue service (Wildlife Aid Upper Hunter Valley) | All enquiries | 0429850089 |  |

##### Works program

| This register last updated |  |  | DD MMM YYYY |
| --- | --- | --- | --- |
| Document number | Description | Issue No | Issue date |
| 2.1 | Works Program | 1.0 | DD MMM YYYY |

##### Purchasing plan

| This register last updated |  |  | DD MMM YYYY |
| --- | --- | --- | --- |
| Document number | Description | Issue No | Issue date |
| 3.1 | Procurement plan | 1.0 | DD MMM YYYY |

##### Schedule of Hold Points

| This register last updated |  |  | 2 January 2020 |
| --- | --- | --- | --- |
| Document number | Description | Issue No | Issue date |
| 4.1 | Schedule of Hold Points and Witness Points | 1.0 | 2/01/2020 |

##### Inspection and test schedule

| This register last updated |  |  | 2 January 2020 |
| --- | --- | --- | --- |
| Document number | Description | Issue No | Issue date |
| 5.1 | Inspection and test schedule | 1.0 | 2/01/2020 |

##### Audit and review schedules

| This register last updated |  |  | 2 Jan 2020 |
| --- | --- | --- | --- |
| Document number | Description | Issue No | Issue date |
| 6.1 | Internal Audit Schedule | 1.0 |  |

##### Environmental legislation and approvals register

| This register last updated |  |  | DD MMM YY |
| --- | --- | --- | --- |
| Document number | Description | Issue No | Issue date |
| 7.1 | Environmental Legislative Requirements Register | 1.0 | 2 Jan 2020 |
| 7.2 | Project REF | 1.0 | DD MMM YY |
| 7.3 | Bore Water Licence ??????? | 1.0 | 30 June 2011 |
| 7.4 | Quarry Extraction License | 1.0 | DD MMM YY |
| 7.5 | Land Acquisition approval | 1.0 | DD MMM YY |
| 7.6 | Biodiversity Impact Assessment (if applicable) | 1.0 | DD MMM YY |

##### Environmental management plans

| This register last updated |  |  | DD MMM YYYY |
| --- | --- | --- | --- |
| Document number | Description | Issue No | Issue date |
| 8.1 | CEMP | 1.0 | DD MMM YYYY |
| 8.2 | Waste Management Plan | 1.0 | DD MMM YYYY |
| 8.3 | Wet Weather Management Plan | 1.0 | DD MMM YYYY |
| 8.4 | Unexpected Heritage Finds Procedure | 1.0 | 2 Jan 2020 |
| 8.5 | Unexpected Threatened Species Finds Procedure | 1.0 | 2 Jan 2020 |
| 8.6 | Erosion and Sediment Control Plan (ESCP) | 1.0 | DD MMM YYYY |

##### Project risk assessment

Where TfNSW holds an EnSite meeting involving Council Project staff the completed TfNSW EnSite form becomes the project Risk Assessment. Otherwise Council completes its own Project Risk Assessment using the attached form.

| This register last updated |  |  | DD MMM YYYY |
| --- | --- | --- | --- |
| Document number | Description | Issue No | Issue date |
| 9.1 | Project Risk Assessment | 1.0 | DD MMM YYYY |

##### Site Specific Induction

| This register last updated |  |  | DD MMM YYYY |
| --- | --- | --- | --- |
| Document number | Description | Issue No | Issue date |
| 10.1 | Site Specific Induction | 1.0 | DD MMM YYYY |
| 10.2 | Visitor Induction | 1.0 |  |

##### Emergency procedures

| This register last updated |  |  | 2 Jan 2020 |
| --- | --- | --- | --- |
| Document number | Description | Issue No | Issue date |
| 11.1 | Emergency Incident Plan | 1.0 | 2 Jan 2020 |

##### Supplementary management plans

| This register last updated | DD MMM YY |
| --- | --- |

| Additional WHS management plans | Issue No. | Issue Date |
| --- | --- | --- |
| ###### Noise-safety management plan Refer to clause 17.6 and Attachment 8.1 Construction Environmental Management Plan (CEMP) | N/A | N/A |
| ###### Communication plan Refer to Attachment 13.3 Workers on Foot Management Plan Section 5 for worksite communication | N/A | N/A |

| Additional management plans | Issue No. | Issue Date |
| --- | --- | --- |
| ###### Site plan Include: location of safety and environmental equipment, facilities, stockpiles, compounds, and work area. | 1.0 | DD MMM YY |
| ###### Materials (earthworks) management plan Only applicable for Projects involving R44 Clause 1.5. | N/A | N/A |
| ###### Chain of Responsibility (CoR) Management Plan | 1.0 | 2 January 2020 |

##### Traffic Management

###### Traffic Control Plans

Note: the attached Traffic Control Plans (TCPs) are those proposed at the commencement of the Project.

Effectiveness of TCPs is continually monitored throughout the Project. Changes to the TCPs when necessary, are made in accordance with Section 5 of the CSMP. Updates to the TCPs will not be re-issued as part of this PSP.

The current approved Traffic Control Plans are available on site.

| This register last updated |  |  | DD MMM YYYY |
| --- | --- | --- | --- |
| Document No. | Description | Issue No | Issue date |
| TCP 002 | Heavy Patch and Shoulder Work (100km/hr) | 1.0 | DD MMM YYYY |
| TCP 003 | Heavy Patch and Shoulder Work (110km/hr) | 1.0 | DD MMM YYYY |

###### Vehicle Movement Plans

Note: the attached vehicle movement plans (VMPs) are those proposed at the commencement of the Project.

Effectiveness of VMPs is continually monitored throughout the Project. Changes to the VMPs when necessary, are made in accordance with Section 5 of the CSMP. Updates to the VMPs will not be re-issued as part of this PSP.

| This register last updated |  |  | DD MMM YYYY |
| --- | --- | --- | --- |
| Document No. | Description | Issue No | Issue date |
| 13.2 | Project VMP | 1.0 | DD MMM YYYY |

###### Workers on Foot Plans

Note: the attached Workers on Foot Plans are those proposed at the commencement of the Project.

These plans may change throughout the project and will be filed in Project Records.

| This register last updated |  |  | DD MMM YYYY |
| --- | --- | --- | --- |
| Document No. | Description | Issue No | Issue date |
| 13.3 | Workers on Foot Management Plan | 1.0 | 02/02/2020 |

###### Road Occupancy Licence (ROLs)

| This register last updated |  |  | DD MMM YYYY |
| --- | --- | --- | --- |
| Document No. | Description | Issue No | Issue date |
| 13.4 | Project ROL | 1.0 | DD MMM YYYY |

###### Roadworks speed limit sign authorisations (SZA)

| This register last updated |  | 2 Jan 2020 |
| --- | --- | --- |
| Document No. | Description | Issue date |

###### Traffic controller details

Traffic Controller training records are available from Council’s HR department upon request.

##### List of Project Records

| Quality |  |  |  |
| --- | --- | --- | --- |
| Index | Records type | Ref (Spec, Std) | Record location |
| 1.1 | Project Quality Plan | Q4.4.2.2 | Council Office |
| 1.2 | Register of current document issue/revisions | Q4.4.2.3 | PSP Attachment cover pages |
| 1.3 | Minutes of tender/contract reviews | Q4.7.2.2 | Council Office |
| 1.4 | Design records | Q4.7.3 | Council Office |
| 1.5 | Evaluation of subcontractors and suppliers | Q4.7.4 | Council Office |
| 1.6 | Surveillance audit of subcontractors | Q4.7.4 | Council Office |
| 1.7 | Subcontractor supplied documentation | Q4.7.4 | Council Office |
| 1.8 | Certificate of testing by suppliers | Q4.7.4 | Council Office |
| 1.9 | Inspection and Test Plans | Q4.7.5.1 | Council Office |
| 1.10 | Work Verification | Q4.7.5.1 | Council Office |
| 1.11 | Product batch/traceability records | Q4.7.5.3 | Council Office |
| 1.12 | Lot Identification Register | Q4.7.5.3 | Council Office |
| 1.13 | Calibration certificates | Q4.7.6 | Council Office |
| 1.14 | Inspection and test plans | Q4.8.1.1 | Council Office |
| 1.15 | Nonconformity reports | Q4.8.3 | Council Office |
| 1.16 | Principal’s Nonconforming Product Notifications | Q4.8.3 | Council Office |
| 1.17 | Nonconformity Register | Q4.8.3 | Council Office |
| 1.18 | Corrective action reports and Register | Q4.8.5.2 | Council Office |
| 1.19 | Principal’s Corrective Action Requests | Q4.8.5.2 | Council Office |

| Safety |  |  |  |
| --- | --- | --- | --- |
| Index | Records type | Ref (Spec, Std) | Record location |
| 2.1 | Project WHS Management Plan | G22.3.2 | Council Office |
| 2.2 | Safe Work Method Statements | G22.3.2 | Council Office |
| 2.3 | Risk Assessment and Risk Control Plans | G22.4.6.1 | Council Office |
| 2.4 | Health and Safety Induction Training Records | G22.4.7 | Council Office |
| 2.5 | Worksite WHS Inspection Reports | G22.4.8 | Council Office |
| 2.6 | Electrical Inspections | G22.4.8 | Council Office and on each appliance |
| 2.7 | Plant Inspections | G22.4.8 | Council Office |
| 2.8 | Accident & incident reports & investigations | G22.4.9 | Council Office |
| 2.9 | Accident and incident statistics | G22.4.9 | Council Office |
| 2.10 | Verification of Corrective Action | G22.4.9.3 | Council Office |
| 2.11 | Hazardous Substances Registers | G22.4.10 | Store/Vehicles |
| 2.12 | Safety Data Sheets | G22.4.10 | Store/Vehicles |
| 2.13 | WHS Statistics | G22.5 | Council Office |

| Environmental |  |  |  |
| --- | --- | --- | --- |
| Index | Records Type | Ref (Spec, Std) | Record location |
| 3.1 | Alternative environmental control measures | G36.2 | Council Office |
| 3.2 | Contractor’s Environmental Management Plan (CEMP), Sub-Plans, procedures and EWMS | G36.3 | Council Office |
| 3.3 | Approvals, licences and permits | G36.3.2.2 | Council Office |
| 3.4 | Records of environmental induction training | G36.3.5 | Council Office |
| 3.5 | Extended working hours and associated advice to Principal and relevant authorities | G36.3.6 | Council Office |
| 3.6 | Reports on complaints about any environmental issue and actions | G36.3.7.3 | Council Office |
| 3.7 | Records of emergency responses | G36.3.8 | Council Office |
| 3.8 | Records of environmental management performance monitoring and measurement | G36.3.9 | Council Office |
| 3.9 | Environmental audit reports | G36.3.9 | Council Office |
| 3.10 | Records of corrective and preventative measures to address nonconformities of environmental obligations | G36.3.10 | Council Office |
| 3.11 | CEMP compliance records | G36.3.11 | Council Office |
| 3.12 | Records of review of effectiveness and proper implementation of CEMP | G36.3.12 | Council Office |
| 3.13 | Records of spill prevention measures and responses | G36.4.3 | Council Office |
| 3.14 | Building Condition Inspection Reports | G36.4.7 | Council Office |
| 3.15 | Waste Management Register | G36.4.11 | Council Office |
| 3.16 | “s.143 Notices” for transporting and depositing of waste | G36.4.11 | Council Office |
| 3.17 | Pesticide Records Sheets | G36.4.12 | Council Office |
| 3.18 | Environmental incident and investigation reports | G36.4.14 | Council Office |
| 3.19 | Pre-construction land condition assessment reports | G36.4.15.2 | Council Office |
| 3.20 | Post-construction land condition assessment reports | G36.4.15.3 | Council Office |
| 3.21 | Register of inspection and maintenance measures | G38.3.1.2 | Council Office |
| 3.22 | Dewatering records | G38.3.4 | Council Office |
| 3.23 | Approval notices to locate stockpiles on private land | G38.3.5 | Council Office |
| 3.24 | Approvals and licences to extract water | G38.3.8 | Council Office |
| 3.25 | Report on the presence of weeds and unsound trees | G40.2.2 | Council Office |

| Traffic |  |  |  |
| --- | --- | --- | --- |
| Index | Records type | Ref (Spec, Std) | Record location |
| 4.1 | Risk issues identified in Traffic Management Risk Assessment Workshop | G10.2.8 | Council Office |
| 4.2 | Records of times when temporary speed zoning signs are in place | G10.3.2.3 | Site/Council Office |
| 4.3 | Road safety audit report and associated documentation | G10.4.2 | Council Office |
| 4.4 | Inspection reports on traffic control measures, prior to opening of temporary roadways and detours | G10.4.4.2 | Council Office |
| 4.5 | Road safety audit report of traffic control measures implementation | G10.4.5 | Council Office |
| 4.6 | Inspection reports of traffic control measures in place | G10.4.7, TCWS manual | Site/Council Office |

| Reports |  |  |  |
| --- | --- | --- | --- |
| Index | Records type | Ref (Spec, Std) | Record location |
| 5.1 | WHS Monthly Report (included within SPR) | G22 Annexure L | Council Office |
| 5.2 | Management Review/Audit Reports | CSMP S2 Cl 2.17 | Council Office |

##### Project forms

| This register last updated |  |  | 2 Jan 2020 |
| --- | --- | --- | --- |
| Document number | Description | Issue No | Issue date |
| 12.1 | Hold Point Release Form | 1.0 | 2 Jan 2020 |
| 12.2 | Non-conformance Report (NCR) | 1.0 | 2 Jan 2020 |
| 12.3 | NCR Register | 1.0 | 2 Jan 2020 |
| 12.4 | Corrective action request (CAR) | 1.0 | 2 Jan 2020 |
| 12.5 | CAR Register | 1.0 | 2 Jan 2020 |
| 12.6 | Site Environment Checklist | 1.0 | 2 Jan 2020 |
| 12.7 | Site WHS Checklist | 1.0 | 2 Jan 2020 |
| 12.8 | Risk Assessment Form | 1.0 | 2 Jan 2020 |
| 12.9 | Toolbox Meeting Record | 1.0 | 2 Jan 2020 |
| 12.10 | Receiving Inspection Form | 1.0 | 2 Jan 2020 |
| 12.11 | Incident Report Form (council form) | 1.0 | 2 Jan 2020 |
| 12.12 | Daily Plant Inspection (council form) | 1.0 | 2 Jan 2020 |
| 12.13 | Daily TC Checklist – Traffic Control at Worksite | 1.0 | 2 Jan 2020 |
| 12.14 | Traffic Control at Work Sites Location Checklist | 1.0 | 2 Jan 2020 |
| 12.15 | TCAWS Appendix E | 1.0 | 2 Jan 2020 |
| 12.16 | Work Verification Checklist | 1.0 | 2 Jan 2020 |
| 12.17 | Management Review Agenda | 1.0 | 2 Jan 2020 |
| 12.18 | Management Review Meeting Minutes | 1.0 | 2 Jan 2020 |
| 12.19 | Rainfall Chart | 1.0 | 2 Jan 2020 |
| 12.20 | Register of Waste and Recyclable Materials | 1.0 | 2 Jan 2020 |
| 12.21 | EHSMS Audit Tool | 1.0 | 2 Jan 2020 |
| 12.22 | Hired Plant and Operator Checklist | 1.0 | 2 Jan 2020 |
| Form 115 | CoR Self-Assessment | 1.0 | 2 Jan 2020 |
| Form 259C | RMCC SPR Field Data Collection | 1.0 | 2 Jan 2020 |
| Form 901 | Contractor Pre-engagement Questionnaire | 1.0 | 2 Jan 2020 |
| Form 904 | Contractor WHS Checklist | 1.0 | 2 Jan 2020 |
| Form 905 | Contractor Environmental Checklist | 1.0 | 2 Jan 2020 |
| Form 906 | Contractor Quality Checklist | 1.0 | 2 Jan 2020 |
| Form 907 | Contractor ITP Checklist | 1.0 | 2 Jan 2020 |
| Form 908 | Contractor Traffic Checklist | 1.0 | 2 Jan 2020 |
| Form 909 | Contractor WMS Review | 1.0 | 2 Jan 2020 |
| Form 911 | Contractor Verification Surveillance Checklist | 1.0 | 2 Jan 2020 |

##### Work Procedures & ITPs

| This register last updated |  |  |  | DD MMM YYYY |
| --- | --- | --- | --- | --- |
| Document number | Description |  | Issue No | Issue date |
| 16.1 | Product Identification and Traceability Roadworks Procedure | 1.0 |  |  |
| 16.2 | Inspection and Testing Roadworks Procedure | 1.0 |  |  |
| 16.3 | Handling, Storage, Packing and Delivery Roadworks Procedure | 1.0 |  |  |
| 16.4 |  | 1.0 |  |  |
| 16.5 |  | 1.0 |  |  |
| 16.6 |  | 1.0 |  |  |
| 16.7 |  | 1.0 |  |  |

##### Safe Work Method Statements

See below register of SWMS for Council’s construction works. Copies of the SWMS are kept in Councils filing system and are reviewed annually.

| This register last updated |  |  | 2 Jan 2020 |
| --- | --- | --- | --- |
| Document number | Description | Issue No | Issue date |