| Maintenance | PSP-M |
| --- | --- |

Document controls

| Business Unit | Singleton Council |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Client | Roads and Maritime Services |  |  |  |  |  |  |  |
| Project Title | Routine Maintenance Services |  |  |  | Contract Number |  |  |  |
| Document title | PSP for Routine Maintenance Council Contract |  |  |  |  |  |  |  |
| Document No. (project document) |  | PSP-M | Issue | 1.0 |  | Date | 2 January 2020 |  |
| Document No. (template) |  | PSP-M | Version | 1.0 |  | Date | 2 January 2020 |  |
| Document manager | Contract Manager |  |  |  |  |  |  |  |

| Authorising manager (Project Manager) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Civil Operations Coordinator |  |  |  |  |  |
|  | (Name) |  | (Signature) |  | (Date) |  |

(Signature on master copy only)

Change history (project-specific document)

Approved by Project Manager

| Issue | Clause | Change description | Date |
| --- | --- | --- | --- |
| 1.0 |  | Initial release | 2 January 2020 |

Table of contents

1	About this plan	5

2	About routine maintenance services	5

2.1	Quality assurance of maintenance work	6

3	Performance objectives	6

4	Project details	7

4.1	Working hours	8

5	Project organisation structure and contact details	8

6	Maintenance management process	9

7	Routine services	10

7.1	Asset inspection	10

7.2	Complaints and enquiries management	10

7.2.1	Actions resulting from inspections and complaints	10

7.3	Unscheduled work	10

7.4	Accomplishment records	10

8	Incident response	11

9	Process control	11

9.1	Release of hold points	11

9.2	Inspection and test schedules	11

9.3	Work verification	11

10	Non-conformance	11

10.1	Variance recording	11

11	Product identification and traceability	12

12	Audit and review	12

13	Induction training	12

14	Training in the use of REFLECT	12

15	Emergency procedures	12

16	Safety management	12

16.1	Project WHS risk assessment	12

16.2	Safe work method statements (SWMS)	12

17	Environmental management	13

17.1	Environmental assessment	13

17.2	Environmental controls	13

17.3	Environmentally sensitive areas	13

17.4	Herbicide application	13

17.5	Noxious weeds	13

17.6	Waste management	14

17.7	Environmental legislation and approvals register	14

18	Traffic management	14

19	Records management	14

19.1	Project records	14

19.2	Project reports	14

19.3	Project forms	14

20	Chain of Responsibility (CoR)	14

21	Ordered works	15

Table of attachments

Attachment 1	Project organisation structure, responsibilities and contact details

Attachment 1.1	Roles and responsibilities in maintenance delivery

Attachment 2	Maintenance System Procedures

Attachment 3	Maintenance Activity Procedures (MAPs)

Attachment 4	Schedules: Inspection & test, audit and hold points

Attachment 5	Emergency procedures

Attachment 6	Maintenance information package

Attachment 7	Safe work method statements

Attachment 8	Environmental management

Attachment 9	Traffic management plans and approvals

Attachment 9.1	Traffic Control Plans (TCPs)

Attachment 9.2	Plans for the separation of Workers on foot and mobile plant

Attachment 9.3	Communication Plan

Attachment 9.4	Roadworks speed limit sign authorisations (SZA)

Attachment 9.5	Road Occupancy Licences

Attachment 9.6	Traffic controller details

Attachment 10	Project records

Attachment 11	Reports

Attachment 11.1	Reports required by TfNSW specifications

Attachment 11.2	Reports required by TfNSW

Attachment 12	Forms

Attachment 13	Project risk assessment (HVCoR)

Attachment 14	Chain of Responsibility (CoR) Management Plan

Attachment 15	Minor Works Register

Attachment 16	PMW & Project Records File Structure

# About this plan

This document is the Project Specific Plan for Maintenance (PSP-M). It addresses requirements for the delivery of maintenance work under the Roads and Maritime Services maintenance arrangements.

The PSP complements the Council’s System Management Plan (CSMP) – Council’s standard for project delivery. In combination these documents constitute the following plans, which satisfy the requirements of the listed TfNSW specifications:

| Type of plan | Required by specification |
| --- | --- |
| Project Quality Plan | Q4M |
| Project WHS Management Plan | G22 |
| Contractor Environmental Management Plan | G36 |
| Traffic Management Plan | G10M |
| Records Management Plan | Q4M |
| Routine Services | M3 |
| M3 companion documents | M3 |

# About routine maintenance services

Council aims to achieve the following objectives through delivery of road maintenance:

Monitor the condition of the asset.

Provide safe travel for the customer.

Rectify defects on the asset in a timely fashion to a high standard.

Protection and sustainability of the environment.

Provide timely emergency response.

Under this stewardship arrangement maintenance work is categorised as:

Reactive maintenance

Routine maintenance

Ordered Work

Incident Response

Work under Routine Services comprises maintenance activities that identify and address defects likely to endanger or cause serious inconvenience to road network users or the wider community. Routine Services has two components: Reactive activities and Routine activities:

Reactive activities generally include the rectification of safety related defects to defects requiring a short response time.

Routine activities generally include rectification at a nominated time or frequency or prioritised for repair.

Ordered work can consist of routine activities where additional expenditure is required and non-routine maintenance work designed to bring the network back to its original condition, or constructing infrastructure improvements.

Incident Response covers work such as abandoned vehicles, vandalism, traffic accidents and natural disasters.

## Quality assurance of maintenance work

Reactive and Routine Services work is quality-assured through Maintenance Activity Procedures (MAPs) – a list of these documents is in Attachment 3.

Ordered works are quality-assured through a supplementary Plan for Minor Works (PMW) which documents the site-specific and other requirements of the work.

# Performance objectives

Council has established the following performance objectives for this project.

| Maintenance Activity Group |  | Performance Objectives |
| --- | --- | --- |
| 100 | Asset Inspections | - Inspect the condition of assets after a potentially road altering incident such as a weather incident or an accident, or as a result of a public complaint. - Monitor the condition of assets and determine when routine maintenance intervention is likely to be required. - Implement systems and processes that promote consistency in the identification and rectification of defects across the Road Network. - Establish a process that will effectively manage the identification and rectification of hazards. |
| 200 | Pavement | - Provide safe travelling conditions by removing obstructions. - Ensure that the road remains open to traffic by providing safe conditions under the prevailing weather conditions, traffic volume, and speed zone. - Rectify defects in a timely fashion so as to minimise the rate of pavement deterioration and to provide safe, consistent driving conditions. - Protect the structural integrity of road pavements. |
| 300 | Roadside | - Provide safe travelling conditions by removing obstructions. - Preserve and maintain roadside assets to ensure they are fit for purpose. - Protect and sustain the natural environment. - Protect and preserve heritage such as indigenous artefacts and significant sites, post- European settlement historic structures and significant sites. |
| 400 | Operational Assets | - Preserve and maintain roadside assets to ensure they are fit for purpose. - Protect and sustain the natural environment. - Maintain amenities that improve the serviceability for the users of roadside assets such as rest areas. |
| 500 | Drainage | - Unblock any drainage structure that is causing water to flood the roadway. - Maintain surface drains to ensure free and unrestricted flow of road water away from the pavement. - Maintain drainage structures such as pipes and culverts to ensure the free and unrestricted flow of water. - Protect the natural environment by maintaining gross pollutant traps and sedimentation basins. - Maintain subsoil drains to ensure the free and unrestricted flow of water. - Maintain stormwater devices to ensure the free flow of surface water into the drainage system and conveyance to the designated point of discharge. - Monitor and maintain dewatering pumping stations to ensure protection of the road and continued access. |
| 600 | Traffic Facilities | - Support the enforceability of road traffic regulations, warn or alert motorists of road conditions, and to provide clear information to motorists on travel destinations in day and night conditions and thereby assist in the safe and efficient operation of the road network. - Reinstate required structural resistance to errant vehicles to minimise accident severity. Where immediate repair of such structures (such as guardrail) is not immediately possible, then provide appropriate warnings to the road users of the hazard(s). - Reinstate protection to pedestrians. Where immediate repair of such structures is not immediately possible, then provide appropriate warnings to the pedestrians of the hazard(s). - Maintain the clear long distance delineation of the road formation by maintaining guide posts. - Maintain required structural resistance to errant vehicles to minimise accident severity. - Maintain protection to pedestrians and guidance for vision impaired pedestrians. - Pedestrian fencing is maintained to ensure fencing is effective in controlling pedestrian movements and to stop pedestrians crossing at dangerous locations. |
| 800 | Incident Response | - Ensure all emergencies and incidents which are hazardous are actioned immediately. Provide timely emergency response to assist the public and minimise disruption caused by temporary loss of use of the asset. - Support the Police and Fire Brigades to control hazardous materials. |

# Project details

This plan applies to the following sections of the State controlled road network within the Singleton Council area;

| Road No. | Road Name | From | To |
| --- | --- | --- | --- |
| 9 | New England Highway | 0009,0420,A2,0.18 | 0009,0420,A2,0.238 |
| 9 | New England Highway | 0009,0420,A2,0.238 | 0009,0442,A2,0.050 |
| 27 | Golden Highway | 0027,0010,A1,0.000 | 0027,0090,A1,2.110 |
| 27 | Golden Highway | 0027,0090,A1,2.110 | 0027,0090,A1,2.392 |
| 27 | Golden Highway | 0027,0090,A1,2.392 | 0027,0110,A1,7.11 |
| 503 | Putty Road | 0503,1190,A2,2.060 | 0503,1215,B1,0.120 |

The following State controlled rest areas are maintained by Council under RMCC;

| Road No. | Road Name | Location | Facilities/Comments |
| --- | --- | --- | --- |

## Working hours

Standard working hours are:

Monday – Friday: 	7:00am – 6:00 pm

Saturday: 	7:00am – 1:00 pm (8:00am – 1:00 pm if near residences)

Sundays and Public Holidays: 	No work.

Note: Ancillary works, such as plant and equipment maintenance and repairs, dust suppression, maintenance of environmental controls and administration may take place outside these hours when required.

# Project organisation structure and contact details

Refer to Attachment 1 - Project organisation structure and contact details

# Maintenance management process

Maintenance information is managed through Council’s maintenance management system, REFLECT. with Insight (REFLECT.). See Attachment 2 Maintenance system procedures.

Council or TfNSW

See PSP Attachment 11 for list of reports

Council or TfNSW identifies work

# Routine services

## Asset inspection

Council undertakes inspections of network assets at the frequency specified in the TfNSW Specification M3.

Inspections are scheduled on the inspection calendar in REFLECT. This is also used to record completed inspections. Results of inspections are recorded in REFLECT.

Inspections are undertaken by the Works Overseer/Asset Inspector who are competent and experienced personnel.

The procedure MSP-01 Asset inspection specifies the inspection process (refer Attachment 2 – Maintenance System Procedures).

## Complaints and enquiries management

Complaints and enquiries related to the road network are managed in accordance with Maintenance System Procedure MSP-02 Managing Requests and Complaints in Attachment 2.

The Council Office maintains a register of complaints and enquiries from members of the public. Complaints, and their subsequent actions, are routinely reported to TfNSW in the Systems Performance Report (SPR).

Complaints and enquiries from the client are treated similarly.

For ordered works complaints and enquiries from TfNSW and members of the public are recorded on Councils Customer Request Management System and managed according to procedure, MSP-02 Managing Requests and Complaints.

### Actions resulting from inspections and complaints

When inspections or complaints identify defects, the Maintenance Inspector schedules repairs. The scheduling depends on:

assessment of any safety hazard relating to the defect;

the intervention standard (IS) or intervention frequency (IF) relating to the defect;

the estimated time before the intervention standard exceeding (ISE) is reached;

the IS has been exceeded; or

other works required in the vicinity.

In all cases repairs are scheduled to meet specification requirements wherever practicable.

See Maintenance System Procedures MSP-03 Defect Management and MSP-04 Work Scheduling in Attachment 2.

## Unscheduled work

Any additional defects identified during scheduled routine services work are rectified if practical or included in future schedules. See Maintenance System Procedures MSP-03 Defect Management and MSP-04 Work Scheduling in Attachment 2.

## Accomplishment records

Actions taken in response to defects are recorded as accomplishment in REFLECT.

See Maintenance System Procedure MSP-09 Recording accomplishment in Attachment 2.

# Incident response

The requirements for attendance at incidents on the road network are documented in Maintenance System Procedure MSP-07 Incident Response in Attachment 2.

# Process control

Processes for routine services are controlled through Maintenance Activity Procedures (MAPs) that set out appropriate work methods including quality, WHS and environmental requirements. MAPs are located in Attachment 3. Details of work completed are recorded as accomplishment. The Project Coordinator / Road Project Officer reviews general accomplishment and checks for non-conformance, raising NCRs where applicable.

Works not covered by MAPs are controlled and verified through Technical Procedures (Refer CSMP Section 2 Clause 2.9.)

## Release of hold points

The TfNSW Contract Manager authorises the release of Hold Points, when satisfied that specified requirements have been met, unless a different level of management approval is stipulated by TfNSW. A schedule of hold points is included in Attachment 4.

## Inspection and test schedules

The inspection and test schedules in Attachment 4 cover the requirements for quality, WHS, environmental and traffic.

## Work verification

The Works Overseer/Overseer undertakes work verification checks using the Work Verification Form (Refer Attachment 12). These checks are carried out once a month on each crew. They review each team’s compliance with the procedures and that crews and subcontractors are working according to their SWMS, TCPs, MAPs, etc.

# Non-conformance

Non-conformance is defined as a deviation from documented procedure or failure to meet specified requirements that will directly affect the quality or service life of the product or service. Non-conformance reports (NCRs) are raised for issues in quality, safety, traffic and environmental management.

For Council projects, whoever raises the NCR can propose the disposition of non-conformance. Disposition is approved by the Project Coordinator / Road Project Officer. If the proposed disposition deviates from the specified requirements, the disposition requires the concurrence of the TfNSW Contact Manager. Refer to CSMP 2.13 Control of non-conformance.

## Variance recording

Variance is defined as a minor deviation from documented procedure or specified requirement which occurs for reasons of practicality and does not affect the quality or service life of the product.

The Project Coordinator and/or Road Project Officer records variances, where they occur, against the relevant accomplishment. Where a variance constitutes a non-conformance from TfNSW specifications, the Project Coordinator raises an NCR and records the NCR number against the relevant accomplishment.

# Product identification and traceability

For routine services, work is uniquely identified using location and segment details as well as the date and activity undertaken. For ordered works, product identification and traceability will be defined in the PMW.

# Audit and review

Audit schedules are in Attachment 4. Additionally, The Works Overseer undertakes monthly work verification checks. See 9.3.

# Induction training

An annual induction is held for the work covered by this PSP. The Road Project Officer and/or Works Overseer will prepare and deliver the annual induction (refer to CSMP Section 2 Clause 2.18). A copy of the annual induction in included at Attachment 6.

# Training in the use of REFLECT

Training in the use of the REFLECT system is an ongoing requirement. The Director of Engineering must ensure that there is an adequate number of trained staff in their business unit to carry out the REFLECT system responsibilities as listed in Attachment 1.1. In particular:

At least one member of staff must be competent for the role of REFLECT Officer. An additional staff resource (this may be shared among several people) must be competent to enter accomplishment and defect data and to generate reports in the event that the regular REFLECT Officer is unavailable;

The REFLECT Officer and Works Overseer must be trained and competent in the use of REFLECT (recording defects and accomplishment in the field);

The REFLECT Officer is available to provide training to REFLECT users, office and field staff along with providing ongoing support.

(refer also to CSMP Section 2 Clause 2.18 Induction and Training)

# Emergency procedures

The Emergency Controller for the project is the Civil Operations Coordinator (or his delegate). For local emergencies that occur during work on site, the Emergency Controller is the Works Overseer, or in the absence of the Works Overseer, the Site Supervisor/Ganger.

Emergency contact information, such as hospitals, medical centres, and first aid officers, is included in the Annual Council induction for TfNSW Maintenance Works.

The emergency procedures in Attachment 5 cover road safety, WHS and environmental emergencies.

# Safety management

## Project WHS risk assessment

A project risk assessment has been prepared in consultation with the project team (refer Attachment 13). It constitutes the WHS and Environmental risk assessment for the project. Subsequent reviews of the Project Risk Assessment are maintained in the Project Records.

## Safe work method statements (SWMS)

See Attachment 7 for Project SWMS. SWMS are reviewed annually.

# Environmental management

Council uses the environmental assessment procedure provided by TfNSW Environment Branch, to manage environmental risks. This is the Environmental Assessment Procedure for Routine and Minor Works (EAPRMW) EIA-P05-01 (refer Attachment 8).

General standard safeguards from the EAPRMW are embedded in the MAPs (refer Attachment 3 - MAPs).

TfNSW Environmental Fact Sheets provide further technical instruction and are the basis for informal training.

Council personnel are regularly trained in environmental issues and controls relevant to maintenance works. For details on training refer to CSMP section 2 Clause 2.18.

## Environmental assessment

During work scheduling, the Supervisor checks the EAPRMW Activity checklist (EIA-P05-G01-T01, to see whether the planned maintenance activity is listed.

If the activity is listed and can take place within the disturbed zone, and standard safeguards (EIA-P05-G01-T02) can be applied, then completes TfNSW Form 422 Environmental Assessment for Routine and Minor Works Certification and provides a copy to the TfNSW Contract Manager with a copy of each Work Schedule.

If not, the Project Coordinator contacts TfNSW environmental staff for further direction and prepares a memo (Memo template EIA-PO5-GO1-T03).

See Attachment 8 Environmental Management Plans for the procedures mentioned above.

On site, risk assessment is managed through Project Risk Assessment and On Site Toolbox Meetings and the Project SWMS.

## Environmental controls

Environmental controls are listed in the MAPs in Attachment 3. The Works Overseer and Road Project Officer considers the controls listed on the MAPs and implements those that are relevant to the site. If there are other environmental controls required, the Works Overseer and Road Project Officer implements these and records them. Environmental controls for supplementary and minor works are addressed in the CEMP contained in the PMW.

## Environmentally sensitive areas

There are no known environmentally sensitive areas within the work area. Hoverer, as per the EAPRMW procedure the Project Coordinator must contact TfNSW Environmental staff before starting work in these areas.

- Beyond the table drain; and/or

- Near a watercourse.

## Herbicide application

Herbicide application is managed in accordance with the Pesticides Act 1999 and herbicide SDS’s.

## Noxious weeds

Noxious weeds are managed in accordance with environmental fact sheet EFS-06 Noxious weed management.

## Waste management

Waste is managed in accordance with the Council’s Waste Minimisation and Management Plan (refer Attachment 8 – Environmental Management Plans). All Project waste is disposed of or recycled at Councils licensed Waste Management Facilities.

## Environmental legislation and approvals register

Refer to Attachment 8 Environmental Management Plans.

# Traffic management

The (TfNSW) Traffic Control at Work Sites Manual is the applicable standard on all work sites.

The following traffic management documents are kept in Attachment 9:

Traffic Control Plans;

Plans for the separation of workers on foot and mobile plant;

Communication Plan;

Roadworks speed limit sign authorisations; and

Road Occupancy Licences;

Road occupancy licences include a time limit after which the road must be clear of road works. If the road is not clear by the time limit, this is a breach of the conditions of the ROL. Breaches of the ROL must be reported to the TfNSW Contract Manager.

Any site specific Vehicle Movement Plans and Pedestrian Movement Plans are filed in project records.

Qualifications of traffic control personnel are held by Council’s HR Department.

# Records management

## Project records

Identified records (other than those for purposes such as release of hold points) are not routinely submitted but are available on request.

All project records are held at the Council Office, 12-14 Queen Street, Singleton NSW 2330. Records are filed at the end of the project and managed in accordance with Council Records and Information Management Policy (refer CSMP Section 6).

Refer to Attachment 10 for a list of Project Records.

## Project reports

Reporting requirements fall into categories required by TfNSW specifications and required by TfNSW management. See Attachment 11 for a list of the required reports.

## Project forms

See Attachment 12 for a list of Project Forms.

# Chain of Responsibility (CoR)

Under the Heavy Vehicle National Law (HVNL) chain of responsibility (CoR) provisions, every person in the transport supply chain (supply chain) has a responsibility to ensure the safe and legal transport of goods. Council’s CoR Management Plan is attached as Attachment 14. This plan outlines responsibilities and controls for both Council and subcontractor heavy vehicle transportation. CoR risks are assessed as part of the project risk assessment (refer Attachment 13).

# Ordered works

Ordered works are carried out under a Plan for Minor Works (PMW) with the priorities, location, scope and other requirements determined by TfNSW.

Where works are identified which are outside the scope of Routine Services, except in the case of response to emergencies and other incidents, they are discussed with TfNSW for program development.

These works may be excluded activities under the EAPMRW Activity Checklist EIA-P05-G01-T01 (refer Attachment 8) and require separate environmental approval. This may be in the form of a Step 2 Memo or Minor Works REF.

If a Minor Works REF is required for the activity, then an Environmental Management Plan will be prepared. The Plan for minor works EMP template (Form 420MW EMP template) is used to prepare the EMP.

Ordered Works that require a full REF will require a PSP for Construction.

A separate risk assessment must be competed for all ordered works.

A Register of Ordered Works is maintained in Attachment 15. A Minor Works and Project Records Folder is set up as detailed in Attachment 16.

Records are maintained to verify that ordered works have been carried out in accordance with requirements and accomplishments recorded in REFLECT. These records will be available for inspection when required.

See Maintenance System Procedure MSP-06 Ordered Works in Attachment 2.

Project organisation structure, responsibilities and contact details

Project Management team

General Manager

Jason Linnane

TfNSW

RMCC Contract Manager

Surveillance Officer

Director Planning and Infrastructure

Mark Ihlien

Manager Infrastructure Services Damian Morris

Civil Operations Coordinator

Conor Byrne

`

Roads Project Officer

Roger Crawford

Civil Maintenance Supervisor

Matthew Hill

Project Coordinator

Arne Redemski

Team Leader

Road Maintenance Officer / Senior Plant Officer

Work Crew and Subcontractors

Project Management Team

| Role | Name | Telephone | Mobile |
| --- | --- | --- | --- |
| General Manager | Jason Linnane | 02 6578 7206 | 0417419408 |
| Director of Planning and Infrastructure (24 hour) | Mark Ihlien | 02 6578 7330 | 0429994112 |
| Manager Infrastructure Services | Damian Morris | 02 6578 7276 | 0437772593 |
| Coordinator Civil Operations (24 hour) | Conor Byrne | 02 6578 7277 | 0419629017 |
| Coordinator Projects (24 hour) | Arnie Redemski | 02 6578 7274 | 0417687997 |
| Road Project Officer | Roger Crawford | 02 6578 7313 | 0436815583 |
| Works Overseer (24 hour) | Geoff Reakes | 02 6578 7290 |  |
| Works Supervisor (Ganger) | Rod Shield | 02 6578 7299 | 0418669576 |
| Council REFLECT Officer | Project Coordinator RMCC | 02 6578 7274 | 0417687997 |
| Project Safety Representative | Road Project Officer | 02 6578 7313 | 0436815583 |
| Project Quality Representative | Project Coordinator RMCC | 02 6578 7274 | 0417687997 |
| Project Environmental Representative | Road Project Officer | 02 6578 7313 | 0436815583 |
| Traffic Control Site Manager | Road Project Officer/Overseer | 02 6578 7290 |  |

Emergency contacts

| Police – Fire – Ambulance | 000 (mobile 112) |
| --- | --- |
| Traffic Management Centre (TMC) | 131 700 |
| Pollution Hotline (EPA) | 131 555 |
| Singleton Council After Hours | 65721400 The Coordinator Civil Operations and the Coordinator Projects are available 24-hours. |

| ! | 24-hour contacts The Coordinator Civil Operations and the Coordinator Projects are available 24-hours. They have the authority to halt the progress of the works if necessary. They are the key emergency response personnel during an emergency. If required in the contract documents (see Annexure G34/A) the EPA must be given the contact details of the 24-hour contacts |
| --- | --- |

Project Representative/s

The Project Quality Representative has the following qualifications:

| Name: | Arnie Redemski |
| --- | --- |
| Qualifications | Cert IV in Civil Operations, Diploma Project Management, Work Supervisors Course |
| Experience | 10 years in RMCC as Works Technical Officer |

The Project Environment and Safety Representative has the following qualifications:

| Name: | Road Project Officer |
| --- | --- |
| Qualifications |  |
| Experience |  |

TfNSW regional contacts

| Position | Name | Mob phone | Telephone | Fax |
| --- | --- | --- | --- | --- |
| Maintenance Delivery Manager | Glenn Weymer | 0413018144 | 0249087603 | 0249240348 |
| Senior Project Manager | Sean Forsyth | 0438115528 | 0249087722 | 0249240349 |
| Contract Manager | Julian Mehanathan | 0408665276 | 0249087629 | 0249240349 |
| Surveillance Officer | Troy Houlahan | 0459828506 | 0249240207 |  |
| Safety Environment & Quality Coordinator | Craig Peters | 0413603651 | 0249087558 | 0249240348 |
| WHS Partner | Cameron Miles | cameron.e.miles@transport.nsw.gov.au |  |  |
| Environmental Officer | Renae Martin | 0413483539 | 0249087740 |  |

External agency contacts

| Organisation | Contact person, position | Telephone | Fax |
| --- | --- | --- | --- |
| Council (Singleton) |  | 65787290 |  |
| Office of Environment & Heritage | All enquiries | 131 555 |  |
| Environmental Protection Authority (EPA) | All enquiries | 131 555 |  |
| Police (Singleton) |  | 65787499 |  |
| Fire Brigade (Singleton) |  | 65721495 |  |
| Rural Fire Brigade (Bulga Command) |  | 65751200 |  |
| Heritage Council | All enquiries | 131 555 |  |
| National Parks and Wildlife Service (NPWS) (Bulga) | All enquiries | 02 65745555 |  |
| Dept of Primary Industries | All enquiries | 02 6391 3100 |  |
| Aboriginal Land Council (Wonnarua Nation) |  | 65718595 |  |
| Injured wildlife rescue service (Wildlife Aid Upper Hunter Valley) | All enquiries | 0429850089 |  |

Roles and responsibilities in maintenance delivery

The following roles and responsibility are particular to maintenance delivery. They are in addition to the Project responsibilities set out in the CSMP Appendix A. These roles ensure that maintenance accomplishment is planned and controlled and accurately reported through Council’s standard maintenance management system, REFLECT-with-Insight (REFLECT).

#### Project Coordinator RMCC

Ensure that REFLECT is implemented for the maintenance operation.

Plan the delivery of routine and ordered work.

Manage defects in accordance with the specifications, review defect data.

Investigate and report on claims against TfNSW.

Manage public relations (complaints). Respond to FOI and subpoenaed information requests.

Manage recoverable incidents.

Produce reports as required.

#### Council REFLECT Officer (Road Project Officer and Project Coordinator)

The Council REFLECT Officer is the person who manages REFLECT based tasks and supports REFLECT users in the business unit. This role is undertaken by the Operations Roads & Bridges Support Officer.

Enter, update and maintain data as required.

Prepare for local data requirements in the central REFLECT database.

Collate and sort input data sheets.

Prepare inspection calendars.

Validate data in REFLECT including data uploaded by field users.

Analyse maintenance data to identify trends, etc.

Raise NCRs when Intervention Standards (IS) and Frequencies (IF) are breached.

Maintain registers – Incident, Defect, Complaints, etc.

Prepare reports, standard and local.

Schedule and carry out inspections as per maintenance requirements.

Inspect defects that are the subject of complaints.

Identify defect type and severity, record defects at time of identification; develop preliminary scope (short term and planned work).

Check the integrity and accuracy of REFLECT data.

Monitor accomplishment in REFLECT for action and close-out of defects and complaints.

Record accomplishment of inspection.

Monitor previously recorded defects, update REFLECT with changes.

#### Works Overseer

Ensure that field staff capture maintenance data at the time of defect identification and accomplishment.

Use REFLECT to:

Plan work: scoping, scheduling and resource allocation – routine and planned (e.g. crack sealing, heavy patch).

Schedule short-term defects following asset inspection.

Monitor defects to ensure they are actioned within the requirements of IS and IF.

Assess complaints, delegate area of responsibility, arrange for inspections, rectification and close-out.

Verify data for asset inspection and accomplishment.

May enter defect and accomplishment records.

Record accomplishment, this includes the close-out of defects listed in the REFLECT database

#### Work Supervisor and Team Leader/Ganger

Plan and carry out work based on defect identification (as per work schedule and identified on maintenance run).

Provide feedback to the Works Overseer on the pavement condition.

Monitor identified defects to prevent their becoming hazardous.

Liaise with the Asset Inspector (Road Project Officer)/Works Overseer on the identification of defects.

Maintenance System Procedures

| This register last updated |  |  | 2 January 2020 |
| --- | --- | --- | --- |
| Document number | Description | Issue No | Issue date |
| MSP-01 | Asset inspection | 1.0 | 2 January 2020 |
| MSP-02 | Request management | 1.0 | 2 January 2020 |
| MSP-03 | Defect management | 1.0 | 2 January 2020 |
| MSP-04 | Work scheduling | 1.0 | 2 January 2020 |
| MSP-06 | Ordered works | 1.0 | 2 January 2020 |
| MSP-07 | Incident response | 1.0 | 2 January 2020 |
| MSP-08 | Managing claims from third parties | 1.0 | 2 January 2020 |
| MSP-09 | Business rules for recording accomplishment | 1.0 | 2 January 2020 |

Maintenance Activity Procedures (MAPs)

| This register last updated |  |  | 2 January 2020 |
| --- | --- | --- | --- |
| Document number | Description | Issue No | Issue date |
| 110 | Asset inspection | 1.0 | 2 January 2020 |
| 201 | Pothole repair | 1.0 | 2 January 2020 |
| 202 | Edge repair | 1.0 | 2 January 2020 |
| 203 | Repair wearing surface | 1.0 | 2 January 2020 |
| 204 | Minor pavement patch | 1.0 | 2 January 2020 |
| 221-222-223-224 | Maintain unsealed pavement | 1.0 | 2 January 2020 |
| 241-242-243 | Maintain unsealed shoulders | 1.0 | 2 January 2020 |
| 301-339 | Remove obstruction and offensive litter; collect roadside litter and sweep roadway | 1.0 | 2 January 2020 |
| 302 | Remove graffiti | 1.0 | 2 January 2020 |
| 303 | Reactive roadside maintenance | 1.0 | 2 January 2020 |
| 311A | Control ground vegetation (mowing and slashing) | 1.0 | 2 January 2020 |
| 311B | Control ground vegetation (chemical) | 1.0 | 2 January 2020 |
| 312-316-317 | Vegetation control: trees and firebreaks | 1.0 | 2 January 2020 |
| 319 | Maintain landscaping | 1.0 | 2 January 2020 |
| 333-613 | Repair and renew boundary fences and pedestrian fences | 1.0 | 2 January 2020 |
| 351 | Maintain roadside slope | 1.0 | 2 January 2020 |
| 354 | Renew rockfall protection fencing netting | 1.0 | 2 January 2020 |
| 355 | Renew retaining wall | 1.0 | 2 January 2020 |
| 420-480 | Service toilet and service rest area | 1.0 | 2 January 2020 |
| 511 | Renew surface drain | 1.0 | 2 January 2020 |
| 513 | Clean culvert | 1.0 | 2 January 2020 |
| 515 | Clean drainage pit | 1.0 | 2 January 2020 |
| 611 | Maintain non-pavement delineation | 1.0 | 2 January 2020 |
| 612 | Repair and renew safety barrier | 1.0 | 2 January 2020 |
| 614-616 | Maintain and repair signs, renew small signs | 1.0 | 2 January 2020 |
| 617-619 | Line marking | 1.0 | 2 January 2020 |

Schedules: Inspection & test, audit and hold points

| This register last updated |  |  | 2 January 2020 |
| --- | --- | --- | --- |
| Document number | Description | Issue No | Issue date |
| 4.1 | Schedule of Hold/Witness Points | 1.0 | 2 January 2020 |
| 4.2 | Inspection and Test Schedule | 1.0 | 2 January 2020 |
| 4.3 | Internal Audit Schedule | 1.0 | 2 January 2020 |

Emergency procedures

| This register last updated |  |  | 2 January 2020 |
| --- | --- | --- | --- |
| Document number | Description | Issue No | Issue date |
| 5.1 | Emergency Incident Plan | 1.0 | 2 January 2020 |

Maintenance information package

| This register last updated |  |  | 2 January 2020 |
| --- | --- | --- | --- |
| Document number | Description | Issue No | Issue date |
| 6.1 | Employees and Contractors Induction Package | 1.0 | 2 January 2020 |

Safe work method statements

| This register last updated |  |  | 2 Jan 2020 |
| --- | --- | --- | --- |
| Document number | Description | Issue No | Issue date |

Environmental management

| This register last updated |  |  | 2 Jan 2020 |
| --- | --- | --- | --- |
| Document number | Description | Issue No | Issue date |
| 8.1 | Environmental Legislative Requirements Register | 1.0 | 2 Jan 2020 |
| 8.2 | Waste management plan | 1.0 | 2 Jan 2020 |
| 8.3 | Erosion and Sediment Control Plan (ESCP) | 1.0 | 2 Jan 2020 |
| EIA-P05-01 | Environmental assessment procedures for routine and minor works | 1.0 | 2 Jan 2020 |
| EIA-P05-G01-T01 | EAPMRW Activity checklist | 1.0 | 2 Jan 2020 |
| EIA-P05-G01-T02 | EAPMRW Standard safeguards | 1.0 | 2 Jan 2020 |
| EFS-06 | Noxious Weeds Management | 1.0 | 2 Jan 2020 |

Traffic management plans and approvals

| This register last updated | 2 Jan 2020 |
| --- | --- |

Traffic Control Plans (TCPs)

Effectiveness of TCPs is continually monitored throughout the project. Changes to the TCPs when necessary, are made in accordance with Section 5 of the CSMP.

| Document number | Description | Issue No | Issue date |
| --- | --- | --- | --- |
| TCP 002 | Heavy Patch and Shoulder Work (100km/hr) | 1.0 | DD MMM YYYY |
| TCP 003 | Heavy Patch and Shoulder Work (110km/hr) | 1.0 | DD MMM YYYY |
| TCP 005 | Road Patrol | 1.0 | DD MMM YYYY |
| TCP 007 | Formation Grading 2 lane 2 way | 1.0 | DD MMM YYYY |
| TCP 008 | Slashing | 1.0 | DD MMM YYYY |

Plans for the separation of Workers on foot and mobile plant

| Document number | Description | Issue No | Issue date |
| --- | --- | --- | --- |
| 9.2 | Workers on Foot Management Plan |  |  |

Communication Plan

| Document number | Description | Issue No | Issue date |
| --- | --- | --- | --- |
| Refer to Attachment 9.2 Workers on Foot Management Plan Section 5 for worksite communication |  |  |  |

Roadworks speed limit sign authorisations (SZA)

| Document number | Description | Issue No | Issue date |
| --- | --- | --- | --- |
|  |  | - | DD MMM YYYY |

Road Occupancy Licences

| Document number | Description | Issue No | Issue date |
| --- | --- | --- | --- |
|  | Project ROL | - | DD MMM YYYY |

Traffic controller details

Traffic Controller training records are available from Council’s HR department upon request.

Project records

| Quality |  |  |  |
| --- | --- | --- | --- |
| Index | Records type | Ref (Spec, Std) | Record location |
| 1.1 | Project Quality Plan | Q4M.4.2.2, M211.2.1, M240.2.1, M250.2.1, M290.2.1 | Council Office |
| 1.2 | Register of current document issue/revisions | Q4M.4.2.3 | PSP Attachment cover pages |
| 1.3 | Minutes of tender/contract reviews | Q4M.7.2.2 | Council Office |
| 1.4 | Design records | Q4M.7.3 | Council Office |
| 1.5 | Evaluation of subcontractors and suppliers | Q4M.7.4 | Council Office |
| 1.6 | Surveillance audit of subcontractors | Q4M.7.4 | Council Office |
| 1.7 | Subcontractor supplied documentation | Q4M.7.4 | Council Office |
| 1.8 | Certificate of testing by suppliers | Q4M.7.4 | Council Office |
| 1.9 | Inspection and Test Plans | Q4M.7.5.1 | Council Office |
| 1.10 | Work Verification | Q4M.7.5.1 | Council Office |
| 1.11 | Product batch/traceability records | Q4M.7.5.3 | Council Office |
| 1.12 | Lot Identification Register | Q4M.7.5.3 | Council Office |
| 1.13 | Calibration certificates | Q4M.7.6 | Council Office |
| 1.14 | Inspection and test plans | Q4M.8.1.1 | Council Office |
| 1.15 | Nonconformity reports | Q4M.8.3 | Council Office |
| 1.16 | Principal’s Nonconforming Product Notifications | Q4M.8.3 | Council Office |
| 1.17 | Nonconformity Register | Q4M.8.3 | Council Office |
| 1.18 | Corrective action reports and Register | Q4M.8.5.2 | Council Office |
| 1.19 | Principal’s Corrective Action Requests | Q4M.8.5.2 | Council Office |
| 1.20 | Daily Work Record | M2.H.1 | Council Office |
| 1.21 | Defect Identification Record | M2.H.1, M1.3.3.8 | Council Office |
| 1.22 | Work Schedule Record | M2.H.1, M1.3.4.7 | Council Office |
| 1.23 | Incident Register | M2.H.1, M1.3.3.6 | Council Office |
| 1.24 | Inspection Calendar Record | M2.H.1, M1.3.3.7 | Council Office |
| 1.25 | Incident/Accident/Vandalism report | M2.H.1, M300 | Council Office |
| 1.26 | Vehicle removal report (Unattended & Abandoned Vehicles) | M2.H.1, M300 | Council Office |
| 1.27 | Costing Details Form | M2.H.1, M300 | Council Office |
| 1.28 | Payment Claim | M2.H.1, General Conditions Cl. 12 | Council Office |
| 1.29 | Certified “Dial before You Dig” check for buried utilities and services | M209.2.2.8 and 4.2.1 | Council Office |
| 1.30 | Location and layout design for road opening | M209.2.5.1 | Council Office |
| 1.31 | Certified structural designs and Drawings for road opening | M209.2.2.13 and 2.6.1 | Council Office |
| 1.32 | Certified site-specific risk assessment for proposed excavation and shoring work | M209.2.2.13 and 2.6.2.1 | Council Office |
| 1.33 | Details of critical work method(s) | M209.2.2.13 and 2.2.12 | Council Office |
| 1.34 | Design drawings for pavement restoration, including limits of restoration | M209.2.7.2 | Council Office |
| 1.35 | Road plate serial number(s) | M209.3.3 | Council Office |
| 1.36 | Manufacturer’s certification that materials are suitable for purpose (chemical anchor adhesive, curing compounds, surface debonding compounds) | M209.3.6.10 | Council Office |
| 1.37 | RMS approvals for the road opening work: - Road Opening Approval - Road Occupancy Licence (Development Activities) - Speed Zone Authorisation Approved Traffic Control Plan (TCP) | M209.4.1 | Council Office |
| 1.38 | Certification that installed shoring and road plates comply with design and are safe for use by traffic (where road plates used) ** | M209.4.4.1 | Council Office |
| 1.39 | Before and after photographs of “other public or private assets” affected by the Work | M209.4.11.1 | Council Office |
| 1.40 | Supplier’s certificate of compliance for materials used | M209.5.1 | Council Office |
| 1.41 | Test results to verify construction compliance for: - Concrete pavement restoration - Other construction activities deemed critical by RMS | M209.5.3 | Council Office |
| 1.42 | Completed concrete pavement checklist (refer Annexure D), including details of mix design ** | M209.5.4 | Council Office |
| 1.43 | Photographs showing each stage of excavation, prior to backfilling that stage | M209.5.5 | Council Office |
| 1.44 | Work-As-Executed Drawings showing location, dimensions and details of road opening, including cover depth of buried utility or service. | M209.5.6 | Council Office |
| 1.45 | Test results of a Work Trial | M240.2.2 | Council Office |
| 1.46 | Source and quantity of new material | M240.3.2 | Council Office |
| 1.47 | Test records | M240.5 | Council Office |
| 1.48 | BINDER spread rate monitoring data for insitu stabilised layers | M250.4.7.3.1 | Council Office |
| 1.49 | Records relating to placement trials (as specified in clause) | M250.5.1.1 | Council Office |
| 1.50 | Details of Nominated Mix Design listed in Annexure E.2. | M290.2.3 | Council Office |
| 1.51 | Details of nominated construction method(s). | M290.2.4 | Council Office |
| 1.52 | Verification that Trial Pavement conforms. | M290.2.5 | Council Office |
| 1.53 | Details of Nominated Material(s). | M290.3 | Council Office |
| 1.54 | Details of target moisture content envelope(s). | M290.3 | Council Office |
| 1.55 | Results from the retesting of any binder, which is more than three months older than its date of manufacture. | M290.3 | Council Office |
| 1.56 | Documentation for alternative binder. | M290.3 | Council Office |
| 1.57 | Manufacturer's specification to be used for chemical additive. | M290.3 | Council Office |
| 1.58 | Environmental assessment and necessary approvals for stockpile constructed by the Contractor. | M290.4.1 | Council Office |
| 1.59 | Certification of stockpile. | M290.4.1 | Council Office |
| 1.60 | Assessment of existing pavement and actions. | M290.4.2 | Council Office |
| 1.61 | Verification that compaction and trimming conforms. | M290.4.3 | Council Office |
| 1.62 | Moisture content for material(s). | M290.4.3 | Council Office |
| 1.63 | Application rate monitoring data and associated calibration data for each RUN. | M290.4.4 | Council Office |
| 1.64 | Daily tonnages of BINDER used and volume of pavement mixed. | M290.4.4 | Council Office |
| 1.65 | Conformity and Nonconformity reports as required by TfNSW Q. | M290.5 | Council Office |

| Safety |  |  |  |
| --- | --- | --- | --- |
| Index | Records type | Ref (Spec, Std) | Record location |
| 2.1 | Project WHS Management Plan | G22.3.2 | Council Office |
| 2.2 | Safe Work Method Statements | G22.3.2 | Council Office |
| 2.3 | Risk Assessment and Risk Control Plans | G22.4.6.1 | Council Office |
| 2.4 | Health and Safety Induction Training Records | G22.4.7 | Council Office |
| 2.5 | Worksite WHS Inspection Reports | G22.4.8 | Council Office |
| 2.6 | Electrical Inspections | G22.4.8 | Council Office and on each appliance |
| 2.7 | Plant Inspections | G22.4.8 | Council Office |
| 2.8 | Accident & incident reports & investigations | G22.4.9 | Council Office |
| 2.9 | Accident and incident statistics | G22.4.9 | Council Office |
| 2.10 | Verification of Corrective Action | G22.4.9.3 | Council Office |
| 2.11 | Hazardous Substances Registers | G22.4.10 | Store/Vehicles |
| 2.12 | Safety Data Sheets | G22.4.10 | Store/Vehicles |
| 2.13 | WHS Statistics | G22.5 | Council Office |

| Environmental |  |  |  |
| --- | --- | --- | --- |
| Index | Records Type | Ref (Spec, Std) | Record location |
| 3.1 | Alternative environmental control measures | G36.2 | Council Office |
| 3.2 | Contractor’s Environmental Management Plan (CEMP), Sub-Plans, procedures and EWMS | G36.3 | Council Office |
| 3.3 | Approvals, licences and permits | G36.3.2.2 | Council Office |
| 3.4 | Records of environmental induction training | G36.3.5 | Council Office |
| 3.5 | Extended working hours and associated advice to Principal and relevant authorities | G36.3.6 | Council Office |
| 3.6 | Reports on complaints about any environmental issue and actions | G36.3.7.3 | Council Office |
| 3.7 | Records of 1.0gency responses | G36.3.8 | Council Office |
| 3.8 | Records of environmental management performance monitoring and measurement | G36.3.9 | Council Office |
| 3.9 | Environmental audit reports | G36.3.9 | Council Office |
| 3.10 | Records of corrective and preventative measures to address nonconformities of environmental obligations | G36.3.10 | Council Office |
| 3.11 | CEMP compliance records | G36.3.11 | Council Office |
| 3.12 | Records of review of effectiveness and proper implementation of CEMP | G36.3.12 | Council Office |
| 3.13 | Records of spill prevention measures and responses | G36.4.3 | Council Office |
| 3.14 | Building Condition Inspection Reports | G36.4.7 | Council Office |
| 3.15 | Waste Management Register | G36.4.11 | Council Office |
| 3.16 | “s.143 Notices” for transporting and depositing of waste | G36.4.11 | Council Office |
| 3.17 | Pesticide Records Sheets | G36.4.12 | Council Office |
| 3.18 | Environmental incident and investigation reports | G36.4.14 | Council Office |
| 3.19 | Pre-construction land condition assessment reports | G36.4.15.2 | Council Office |
| 3.20 | Post-construction land condition assessment reports | G36.4.15.3 | Council Office |
| 3.21 | Register of inspection and maintenance measures | G38.3.1.2 | Council Office |
| 3.22 | Dewatering records | G38.3.4 | Council Office |
| 3.23 | Approval notices to locate stockpiles on private land | G38.3.5 | Council Office |
| 3.24 | Approvals and licences to extract water | G38.3.8 | Council Office |
| 3.25 | Report on the presence of weeds and unsound trees | G40.2.2 | Council Office |
| 3.26 | Pesticides applications record sheet | M321.4.4.7 & Annexure M321/L | Council Office |

| Traffic |  |  |  |
| --- | --- | --- | --- |
| Index | Records type | Ref (Spec, Std) | Record location |
| 4.1 | Roadworks Speed Limit Sign Authorisation | TCAWS manual section 8.2 | Council Office |
| 4.2 | Portable Traffic Signals Record of Approval and Use | TCAWS manual section 10.5 | Council Office |
| 4.3 | Portable Traffic Signal Use | TCAWS manual section 10.2 | Council Office |
| 4.4 | Traffic Control at Worksites Location Checklist | TCAWS manual appendix D | Council Office |
| 4.5 | Traffic Control Inspections | TCAWS manual section 6.1 | Council Office |
| 4.6 | Traffic Control Safety Inspection | TCAWS manual section 6.1 | Council Office |
| 4.7 | Records of times when temporary speed zoning signs are in place | G10M.3.2.3 | Site/Council Office |
| 4.8 | Inspection reports of traffic control measures in place | G10M.4.7, TCWS manual | Site/Council Office |

Reports

| This register last updated | 2 Jan 2020 |
| --- | --- |

Reports required by TfNSW specifications

| Reference | Description | Frequency | Comment |
| --- | --- | --- | --- |
| M3 3.3 | RMAP for Routine Services | Quarterly |  |
| M3 3.3 | RMAP for Ordered Work | As Required |  |
| M3.3.1 | Maintenance Defect Register Report | Monthly | Refer to M3.3.1 (Generated from REFLECT) |
| G22 Anx L | WHS report | Monthly | Refer to G22 Annexure L - (included within SPR) |

Reports required by TfNSW

| Report name | Source | Content | Timing | Comment |
| --- | --- | --- | --- | --- |
| Simple accomplishment report | Accomplishment data | Accomplishment reports must include work accomplishment at the Maintenance Activity level for Routine Services, Ordered Work and Incident Response work. Attached to SPR | Available as required | Sourced from REFLECT |
| Detailed accomplishment report | Accomplishment data | Accomplishment reports must include work accomplishment at the Maintenance Activity level for Routine Services, Ordered Work and Incident Response work. | As required | Sourced from REFLECT |
| Complaints report | Council Complaints Register | Outstanding complaints, summary reports See details below | Monthly | Details included in monthly SPR |
| Priority report | Defect Register | Data to support scheduling for both Routine and Ordered Works | As required | Sourced from REFLECT |
| Incident report | Incident Register | All information connected with an incident | As required |  |

Forms

| This register last updated |  |  | 2 Jan 2020 |
| --- | --- | --- | --- |
| Document number | Description | Issue No | Issue date |
| 12.1 | Hold Point Release Form | 1.0 | 2 Jan 2020 |
| 12.2 | Non-conformance Report (NCR) | 1.0 | 2 Jan 2020 |
| 12.3 | NCR Register | 1.0 | 2 Jan 2020 |
| 12.4 | Corrective action request (CAR) | 1.0 | 2 Jan 2020 |
| 12.5 | CAR Register | 1.0 | 2 Jan 2020 |
| 12.6 | Site Environment Checklist | 1.0 | 2 Jan 2020 |
| 12.7 | Site WHS Checklist | 1.0 | 2 Jan 2020 |
| 12.8 | Risk Assessment Form | 1.0 | 2 Jan 2020 |
| 12.9 | Toolbox Meeting Record | 1.0 | 2 Jan 2020 |
| 12.10 | Receiving Inspection Form | 1.0 | 2 Jan 2020 |
| 12.11 | Incident Report Form (council form) | 1.0 | 2 Jan 2020 |
| 12.12 | Daily Plant Inspection (council form) | 1.0 | 2 Jan 2020 |
| 12.13 | Daily TC Checklist – Traffic Control at Worksite | 1.0 | 2 Jan 2020 |
| 12.14 | Traffic Control at Work Sites Location Checklist | 1.0 | 2 Jan 2020 |
| 12.15 | TCAWS Appendix E | 1.0 | 2 Jan 2020 |
| 12.16 | Work Verification Checklist | 1.0 | 2 Jan 2020 |
| 12.17 | Management Review Agenda | 1.0 | 2 Jan 2020 |
| 12.18 | Management Review Meeting Minutes | 1.0 | 2 Jan 2020 |
| 12.19 | Rainfall Chart | 1.0 | 2 Jan 2020 |
| 12.20 | Register of Waste and Recyclable Materials | 1.0 | 2 Jan 2020 |
| 12.21 | EHSMS Audit Tool | 1.0 | 2 Jan 2020 |
| 12.22 | Hired Plant and Operator Checklist | 1.0 | 2 Jan 2020 |
| Form 115 | CoR Self-Assessment | 1.0 | 2 Jan 2020 |
| Form 259C | RMCC SPR Field Data Collection | 1.0 | 2 Jan 2020 |
| Form 901 | Contractor Pre-engagement Questionnaire | 1.0 | 2 Jan 2020 |
| Form 904 | Contractor WHS Checklist | 1.0 | 2 Jan 2020 |
| Form 905 | Contractor Environmental Checklist | 1.0 | 2 Jan 2020 |
| Form 906 | Contractor Quality Checklist | 1.0 | 2 Jan 2020 |
| Form 907 | Contractor ITP Checklist | 1.0 | 2 Jan 2020 |
| Form 908 | Contractor Traffic Checklist | 1.0 | 2 Jan 2020 |
| Form 909 | Contractor WMS Review | 1.0 | 2 Jan 2020 |
| Form 911 | Contractor Verification Surveillance Checklist | 1.0 | 2 Jan 2020 |

Project risk assessment (HVCoR)

A Project Risk Assessment is undertaken annually for RMCC Maintenance works using the attached form. A separate risk assessment must be competed for all ordered works.

| This register last updated |  |  | DD MMM YYYY |
| --- | --- | --- | --- |
| Document number | Description | Issue No | Issue date |
| 13.1 | Project Risk Assessment (HVCoR) – RMCC Maintenance | 1.0 | DD MMM YYYY |

Chain of Responsibility (CoR) Management Plan

| This register last updated |  |  | 2 Jan 2020 |
| --- | --- | --- | --- |
| Document number | Description | Issue No | Issue date |
| 14.1 | CoR Management Plan | 1.0 | 2 Jan 2020 |

Minor Works Register

| This register last updated |  |  |  |  |
| --- | --- | --- | --- | --- |
| MW No | Project Name | Segment | Highway | Work Order Issue Date |
| 1 |  |  |  |  |
| 2 |  |  |  |  |
| 3 |  |  |  |  |
| 4 |  |  |  |  |
| 5 |  |  |  |  |
| 6 |  |  |  |  |
| 7 |  |  |  |  |
| 8 |  |  |  |  |
| 9 |  |  |  |  |
| 10 |  |  |  |  |
| 11 |  |  |  |  |
| 12 |  |  |  |  |
| 13 |  |  |  |  |
| 14 |  |  |  |  |
| 15 |  |  |  |  |
| 16 |  |  |  |  |
| 17 |  |  |  |  |
| 18 |  |  |  |  |
| 19 |  |  |  |  |
| 20 |  |  |  |  |

PMW & Project Records File Structure

Project records are maintained at the Council Office in a folder within S: Drive for each Work Order or Project Brief. No.s 1-7 are examples of Pre-works documents, and 8-12 are examples of Project Records generated during the project. Not all records listed below will be relevant to every Project.

| No | Record |
| --- | --- |
| 1 | TfNSW Project Brief/Scope of works |
| 2 | Project Risk Assessment |
| 4 | Safe Work Method Statements |
| 5 | Technical Procedure or MAP |
| 6 | TCP, VMP, ROL, Separation of People & Plant Plans |
| 7 | Hold/Witness Points |
| 8 | Toolbox Meeting Records |
| 9 | WHS Inspections |
| 10 | Plant & Truck Inspections |
| 11 | Environmental Inspections |
| 12 | Traffic Inspections |
| 13 | Lot identification register Completed Tech Procedure Checklists for each Lot |
| 14 | Non Conformance & Corrective Action Registers & Reports |
| 15 | Subcontractors documentation, surveillance, where applicable |
| 16 | Additional Documentation and Records |